## Slide 1
Committee on Earth Observation Satellites
Albrecht von Bargen, DLR
Plenary Agenda Item # 22
29th CEOS Plenary
Kyoto International Conference Center
Kyoto, Japan
5 – 6 November 2015
WG on Cal / Val Report

## Slide 2
Presentation Outline
Overview CEOS-WGCV meeting schedule in 2015
Brief outline of WG work structure and its update (Introduction of “task team approach“)
Report about CEOS-WGCV plenary # 39
Deliverables Status
  CEOS WGCV internal action items
  CEOS Deliverables Status
  Carbon Action Items Status
Future Outlook
29th CEOS Plenary 2015
JAXA, Kyoto, Japan
November 5 – 6, 2015

## Slide 3
CEOS-WGCV meeting schedule in 2015
Feb 2015 / CEOS-WGCV planning meeting (Radebeul, Host: ESA) (leading to “task team approach”)
May 2015 / CEOS-WGCV plenary # 39 (Berlin, Host: DLR)
Oct 2015 / Combined meeting of WGCV ACSG with GSICS/GRWG UVN subgroup (hosted by NOAA, College Park)
Oct 2015 / CEOS SAR Calibration Workshop (Noordwijk, Host: ESA)
Nov 2015 / CEOS WGCV IVOS meeting (Toulouse, Host: ONERA, CNES)
May 2016 / CEOS WGCV LPV meeting (Prague, aside ESA Living Planet Symposium 2016)
29th CEOS Plenary 2015
JAXA, Kyoto, Japan
November 5 – 6, 2015

## Slide 4
CEOS-WGCV
ACSG
LPV
TMSG
IVOS
MWSG
SAR
Set-up of WGCV activity
Internal WGCV “deliverable” (WGCV work plan)
Extract of sub-set to CEOS work plan
WGCV internal
initiative for ideas suitable to
CEOS-WGCV
WGCV external
initiative for ideas suitable to
CEOS-WGCV
CEOS plenary approval & feedback
Task Team 1
Task Team 2
Task Team <N>
New set-up
29th CEOS Plenary 2015
JAXA, Kyoto, Japan
November 5 – 6, 2015
CEOS WGCV
Working Environment
In CEOS

## Slide 5
Task team approach
Background / Motivation
  Many cross-cutting topics included in the agenda of CEOS-WGCV
  Allow cross-interaction with other entities on specific topics
  Open more opportunities for members / scientists to work on specific items
Implementation / Governance
  Lead by two heads; one out of a member agency
  Task definition includes work plan, schedule, milestones, deliverables
  Maximum task duration shall be two years
  Pre-phase between two WGCV plenaries shall allow to draft plan
  Commitment of task members needed (also in terms of funding)
  Deliverables aimed to be part of CEOS work plan
  Approval by WGCV plenary
Approach will find its governance in the update of the ToRs
29th CEOS Plenary 2015
JAXA, Kyoto, Japan
November 5 – 6, 2015

## Slide 6
CEOS WGCV Plenary 39, Berlin, May 6-8, 2015 hosted by DLR
Agency reports: Introduction of CAST (China)
Sub-group reports
Special session: Ocean Color / Calibration and Validation
  OCR-VC (Introduction), IOCCG (Calibration), and JRC (Validation)
  Follow-on discussion about calibration in collaboration with WGCV/IVOS
Interaction with GSICS / GRWG
  Combined meetings on sub-group level
  Doc. describing the contents / levels of collaboration
Interaction with SST and LSI
Action Group for consolidation of Carbon Action items (see below)
Update on future task groups (Atmospheric correction, cloud masking, DEM)
Validation metrics
Discussion of options of handling the resignation of one of sub-group chair (Terrain-Mapping Sub-group)
29th CEOS Plenary 2015
JAXA, Kyoto, Japan
November 5 – 6, 2015

## Slide 7
Deliverable Status (I)
Internal deliverables
  Action item document defining deliverables are on web page
  With implementation of ToR an internal work plan will be implemented
Carbon Action Items
  Original table can not be assigned one-by-one
  Some are sub-group specific and some cross-cutting specific items
  Sub-groups were invited to comment in terms what they can do
  Follow-on step is the identification of common items to combine
  Identification of collaboration link within CEOS and outside on working level.
  Identification of step-wise approach with defined milestones
  Status: Consolidation of the steps high-lighted in Green in a table which allows WGCV and SIT a tracking / Implicitly, many of them ongoing
29th CEOS Plenary 2015
JAXA, Kyoto, Japan
November 5 – 6, 2015

## Slide 8
Deliverable Status (II)
CEOS Deliverables (short version)
  Closed deliverables: CV-02, CV-06, CV-07, CV-08, CV-11
  Partially completed:
    CV-05: GSICS cooperation: consolidation of report
    CV-10: TanDEM-X product fitness check: part (a) concluded, part (b) awaits final TanDEM-X product (2016/7), part (c) concluded with Sentinel 2 IOCR
    CV-12: Evaluation of validation sites for Sentinel-2: list of new validation sites are complementing the final list; a finalization of LPV core sites is planned for Q4/2015
  Open deliverables
    CV-01: New concept for outreach Web-concept under discussion between WGCV secretariat and ESA
    CV-03: On-ground characterisation Workshop: planning delayed
    CV-04: self-analysis: in schedule
29th CEOS Plenary 2015
JAXA, Kyoto, Japan
November 5 – 6, 2015

## Slide 9
Future Outlook
CEOS-WGCV plenaries
  WGCV # 40, March 14-18, 2016 in Canberra (AUS) in conjunction with the WGISS plenary hosted by GEOSCIENCE Australia and CSIRO
  WGCV # 41, September 2016, hosted by JAXA
Consolidation phase for CEOS-WGCV
  Set-up of consolidated work plan also depending on additional CEOS activities
  Systematic set-up of collaboration fields with other CEOS entities if identified from both sides
  Intensification of cooperation with GSICS
29th CEOS Plenary 2015
JAXA, Kyoto, Japan
November 5 – 6, 2015