## Slide 1: Action Status Update
G Dyke CNES SIT Chair Team
SIT Workshop Agenda Item #2
Based in SIT-29 and 27th Plenary Actions CEOS SIT Technical Workshop
CNES, Montpellier, France 17th-18th September 2014

## Slide 2
Action Status Overview
27th CEOS Plenary (Montreal) actions all had deadlines before or at SIT-29.
SIT-29 actions broadly grouped into the following:
  VC/WG actions – addressed on SIT Chair calls, VC/WG Day, and under agenda items #5 and #6
  Support to GEO
  CEOS governance
Updated SIT-29 action status table at ceos.org/sitworkshop2014

## Slide 3
To Be Closed Under #6 (VC/WG)
Action SIT-29-2: VCs to consider developing training activities in their field, following the example of the OSVW-VC, involving the corresponding science groups, in collaboration with WGCapD and possibly with external partners (e.g., COSPAR, GxOS, WCRP).
Action SIT-29-5: SIT Chair to prepare a SIT Technical Workshop agenda item regarding the relationship between VCs & WGs and the respective science groups, to be coordinated during the next series of SIT Chair tag-up telecons – and including gaps and bottlenecks which could be acted upon.
Action SIT-29-6: VCs & WGs to ensure that their respective websites are updated with current information.
Action SIT-29-7: VCs & WGs to review their membership and leadership with a view to encourage broader participation by CEOS Agencies.

## Slide 4
To Be Closed Under #7 (Land)
Action SIT-29-4: SIT Chair Team to work with volunteer CEOS Agencies to present a position paper at the SIT Technical Workshop on how to address CEOS contributions to Land Surface Imaging Agencies.

## Slide 5
Due at CEOS-28 To Be Discussed
Agenda Item #8 (WG Issues and Topics)
Action SIT-29-13: WGISS and WGCapD to liaise with SEO and SilvaCarbon respectively to review the GFOI Space Data Services plans and to provide guidance, review and support of its progress. CEOS-28, Open.
Action SIT-29-17: WGDisasters to proceed with the three new supersites and relevant CEOS Agencies encouraged to support data supply. Ongoing.
Action SIT-29-18: WGDisasters to implement the strategic data acquisition plan in support of the flood, seismic hazard, and volcano DRM pilot and Recovery Observatory requirements. Ongoing.
Action SIT-29-21: CEOS Chair and Incoming Chair, supported by WGClimate and other stakeholders, to prepare the CEOS representation and report for SBSTA-41 in late 2014. The report will be confirmed at CEOS Plenary. CEOS-28.

## Slide 6
Due at CEOS-28 To Be Discussed
Agenda Item #10 (GFOI / SDCG)
Action SIT-29-10: Core data stream providers (USGS, ESA, INPE/CRESDA, CSA, CONAE) to work with SDCG to implement the global baseline data acquisition strategy for GFOI in 2014. End 2014, In Progress.
Action SIT-29-11: SDCG to work with the SEO, contributing Agencies, and FAO to develop prototypes of the Space Data Services for GFOI and report on the outcomes of pilot projects with several countries. CEOS-28, In Progress.

## Slide 7
Due at CEOS-28 To Be Discussed
Agenda Item #14 (GEOGLAM)
Action SIT-29-16: CEOS ad hoc Working Group on GEOGLAM to work with the GEOGLAM community to develop an update to the CEOS Acquisition Strategy for GEOGLAM for endorsement. CEOS-28, In Progress.

## Slide 8
Due at CEOS-28 To Be Discussed
Agenda Item #17 (UNFCCC)
Action SIT-29-22: SIT and CEOS Chairs to work with stakeholders to develop a strategy to prepare for COP-21 in late 2015 in Paris. Report to CEOS-28

## Slide 9
Due at CEOS-28 To Be Discussed
Agenda Item #20 (CEOS website and documents)
Action SIT-29-9: CEOS Agencies invited to nominate volunteers for the new CEOS website study group (end April); and SEO to implement the new CEOS website, including document management system. CEOS-28, COMPLETE.