**SIT-29 Action Status Update**

*Summary of the status of all SIT-28 and 27th CEOS Plenary (Montreal) actions with a SIT-29 due date.*

SIT-28

|  |  |  |
| --- | --- | --- |
| No. | Action | Due date |
| SIT 28-7 | SDCG to develop Element 2 of the CEOS Data Strategy for GFOI and to work drafts with relevant data stream providers to support future endorsement by SIT for implementation | SIT-29  COMPLETE  Will be presented for endorsement at SIT-29 |

27th CEOS Plenary

| **No.** | **Action** | **Actionee** | **Due Date** |
| --- | --- | --- | --- |
| **27-4** | **Prepare a process paper(s), with the support of a writing team, for: (a) CEOS Working Groups; and, (b) for guidance on proposals for new CEOS initiatives. (Interest expressed by Mark Dowell, Marie-Josée Bourssa, Ivan Petiteville, Brian Killough, and Steven Hosford.)** | **CEO, in consultation with CEOS SEC** | **SIT-29**  Agenda item 7. |
| **27-5** | **Develop and present a recommendation for a CEOS document configuration management system.** | **SEO, in consultation with CEOS SEC and CEO** | **SIT-29**  Agenda item 13. |
| **27-9** | **Develop the full Recovery Observatory proposal for approval.** | **WGDisasters** | **SIT-29**  Agenda item 18. |
| **27-10** | **Propose a way forward for the 2015 World Conference on Disaster Risk Reduction (WCDRR).** | **JAXA** | **SIT-29**  Agenda item 19. |
| **27-11** | **Prepare for approval the strategic data acquisition plan in response to the floods, seismic risk, and volcanoes pilots’ EO requirements.** | **WGDisasters** | **SIT-29**  Agenda item 18. |
| **27-12** | **Prepare the structure of the new CEOS Working Group on Disasters (WGDisasters), encompassing the current work on Supersites coordination, Disaster Risk Management (three pilots, acquisition strategy), the Recovery Observatory proposal, the Disasters SBA, and other CEOS disasters-related activities.** | **WGDisasters** | **SIT-29**  Agenda item 17. |
| **27-14** | **Ensure a focused, comprehensive preparation of the discussion on implementation of the CEOS Carbon Strategy at SIT-29.** | **CEOS SEC** | **SIT-29**  **COMPLETE.**  Agenda item 15. |
| **27-15** | **To develop a list of implementation options for the CEOS Carbon Strategy, including a recommended option.** | **Carbon Task Force, in consultation with WGClimate, and other stakeholders** | **SIT-29**  Agenda item 15. |
| ***Status Summary:*** *Although there has been interaction with stakeholders, there has not been time for in-depth consultation and crafting of a mutually agreeable recommendation. CTF recommends that CEOS would benefit by devoting additional time for a short study of these institutional aspects and suggests that some type of an interim group involving representatives of relevant CEOS entities and the CTF may be an appropriate next step.* |
| **27-16** | **Prepare: (a) the Global Baseline Strategy (Element 1) 2013 implementation results summary; (b) Global Baseline Strategy Implementation Plan for 2014; and, (c) the GFOI Space Data Services (Element 2) Strategy and Implementation Plan for endorsement by SIT-29.** | ***Ad hoc* SDCG for GFOI** | **SIT-29**  **COMPLETE**  Agenda item 14. |
| **27-17** | **Coordinate implementation of the CEOS Acquisition Strategy for GEOGLAM Phase 1, provide a progress report on implementation, and recommended a way forward.** | ***Ad hoc* Working Group on GEOGLAM** | **SIT-29**  Agenda item 15. |
| **27-18** | **Make a recommendation on the optimal process within CEOS for approval of new Supersites.** | **WGDisasters** | **SIT-29**  Agenda item 18. |