## Slide 1: LSI-VC-1 Action Status and Subgroups
Matthew Steventon
LSI-VC-2
Agenda Item #3
20th July 2016
Committee on Earth Observation Satellites

## Slide 2
19 Actions, 13 Complete
2 in progress, 2 on hold, 2 to be progressed at LSI-VC-2
LSI-VC-1 Actions

## Slide 3
In progress
LSI-VC-1 Actions
LSI-VC-1-4 | Zoltan to share with Brian Killough and Adam Lewis: details of the JRC tool under development which calculates a prediction of seasonality based on phenology, and could be connected to the Data Cube via an API. | VC-24 | August 2016
LSI-VC-1-10 | Matt Steventon (with George Dyke) to follow up Tom Cecere and Brian Killough (potentially in Canberra during March) on the issues identified with the MIM database (around the incompleteness of instrument measurement assignments) and to consider how the MIM might be adapted in the future to better support the functionality required for gap analyses. A report should be provided back to LSI-VC. | VC-23 | July/August 2016 The MIM Database team will be circulating a CEOS information systems user survey in the near future, which will hopefully address this action.

## Slide 4
To be progressed at LSI-VC-2
LSI-VC-1 Actions
LSI-VC-1-12 | Co-Chairs to confirm the draft LSI-VC Work Plan tasks, add some context/background, and circulate for edits/feedback from the team. | – | July 2016
LSI-VC-1-13 | Co-Chairs to identify key milestones and produce a calendar/timeline. | – | July 2016

## Slide 5
On hold
LSI-VC-1 Actions
LSI-VC-1-16 | Co-Chairs to organise a teleconference with WGClimate and solicit their feedback on our initial approach to addressing gaps and opportunities for acquisition planning in support of the CEOS Carbon strategy. | VC-23 | Q3 2016
LSI-VC-1-17 | Co-Chairs to assess the potential implications of the CEOS Water Strategy. | VC-26 | Q3 2016

## Slide 6
Three subgroups have been proposed:
  Requirements (including carbon)
  ARD/Data Cube
  Work Plan/Timeline
To:
  Engage VC members and increase participation in tasks
  Capitalise on experience and perspectives
Subgroups

## Slide 7
Subgroup: Requirements
Name | Organization
Bianca Hoersch | ESA
Adam Lewis | Geoscience Australia
Alan Belward | EC
Brian Kilough | NASA SEO
David Jarrett | NASA
Gene Fosnight | USGS EROS
Jeff Masek | NASA Goddard
Matt Steventon | Symbios
Stephen Ward | Symbios
Stuart Phinn | CSIRO
Takeo Tadono | JAXA
Tom Cecere | USGS
Lead

## Slide 8
Subgroup: ARD/Data Cube
Lead
Name | Organization
Adam Lewis | Geoscience Australia
Bianca Hoersch | ESA
Alan Belward | EC
Brian Kilough | NASA SEO
David Jarrett | NASA
Jeff Masek | NASA Goddard
Matt Steventon | Symbios
Stephen Ward | Symbios
Stuart Phinn | CSIRO
Takeo Tadono | JAXA
Tom Cecere | USGS
Jenn Lacey | USGS EROS
Kevin Gallo | NOAA
Koji Akiyama | RESTEC
Patrice Henry | CNES
Paul Briand | CSA
Zoltan Szantoi | EC

## Slide 9
Subgroup: Work Plan/Timeline
Lead
Name | Organization
Jenn Lacey | USGS EROS
David Jarrett | NASA

## Slide 10
Questions
Are we happy with these subgroups?
What’s the working arrangement?
How do we go about updating and confirming the draft work plan tasks from LSI-VC-1?
  Need to ensure consistency with the Implementation Plan
  Without overstretching (need appropriate scope)