CEOS Acquisition Strategy for GEOGLAM Phase 1

Draft for discussion

September 2013

Table of Contents

Executive Summary	4

1	Introduction	4

1.1	Purpose of Document	4

1.2	GEOGLAM Background	4

1.3	JECAM Activities	5

1.4	Support to the Agricultural Market Information System (AMIS)	6

1.5	GEOGLAM Phasing	7

1.6	Proposed Scope of the CEOS Response: GEOGLAM Phase-1	8

2	Requirements	10

2.1	Target Product Specifications	10

2.2	Satellite Observation Requirements for Target Products	11

2.3	Spatial and Temporal Coverage	12

2.4	Sampling Strategy Development Support	16

3	Acquisition Strategy	18

3.1	Basic Strategy for GEOGLAM Phase 1	18

3.2	Data Streams and Their Roles	18

3.3	Data Strategy in Response to GEOGLAM Information Requirements	20

4	Implementation	22

4.1	Introduction and Overview	22

4.2	Coarse Resolution (>100 meters)	22

4.3	Moderate Resolution (10 to 100 meters)	22

4.4	Fine Resolution (5 to 10 meters)	25

4.5	Very Fine Resolution (<5 meters)	25

4.6	SAR	26

4.7	Soil Moisture and Precipitation	26

4.8	Cloud Statistics	26

4.9	Ancillary Data Sources	26

4.10	Data Processing and Delivery	26

5	Next Steps	26

Appendix A: JECAM Test Sites	27

Appendix B: Detailed Cropland Growing Seasons and Maps	28

List of Figures

Figure 1 Proposed GEOGLAM Phasing and Key CEOS Milestones	6

Figure 3 GEOGLAM Phase-1B large-scale regions	11

Figure 4 GEOGLAM Phase-1A small-scale rice sampling regions	11

Figure 5 GEOGLAM Phase-1B small-scale rice sampling regions	12

Figure 6 Median start of cropland growing season for Argentina. (Alyssa Whitcraft at al., UMD)	13

Figure 7 Median end of cropland growing season for Argentina. (Alyssa Whitcraft et al., UMD)	14

Figure 9 Median end of cropland growing season for Australia. (Alyssa Whitcraft et al., UMD)	14

Figure 11 Argentina Sampling Scheme	16

Figure 12 Landsat 7, ETM+, 183-km x 170km scenes over croplands in Argentina.	22

Figure 13 Landsat 7, ETM+, 183-km x 170km scenes over croplands in Australia.	23

Figure 12 Example Acquisitions for one day by a single RapidEye satellite	24

Figure 17 Scaling the data above to a 30-day requirement	27

Figure 18 The required observation frequency for an Argentina sample	27

Figure 19 The required observation frequency for an Argentina sample	28

Figure 20 The required observation frequency for Australia	28

Figure 21 Scaling the data above to a 30-day requirement	29

Figure 22 The required observation frequency for an Australia sample	29

Figure 23 The required observation frequency for an Australia sample	30

Figure 24 Argentina Hybrid Cropland Mask (Fritz et al. (IIASA))	32

Figure 25 Irrigated and non-irrigated rice paddies in Thailand	33

List of Tables

Table 1 GEOGLAM Phase 1A and 1B Coverage Summary	8

Table 2 GEOGLAM Phase 1 Satellite Observational Requirements for Target Products Field size variation: small (S ~ <2.5 ha), medium (M = ~2.5 ha-15 ha), and large (L = ~ >15ha)	10

Table 3 Satellite Acquisition Sample Types	11

Table 4 Summary of Growing Seasons for Argentina and Australia	14

Table 5 GEOGLAM Phase 1 Target Product Observational Requirements Core and Contributing Data Streams Note: Sample Type defined in Table 3	19

Table 6 Summary of GEOGLAM Core, Contributing and Potential Data Streams	20

Table 7 Landsat 7, ETM+, 183-km x 170km scenes over croplands in Argentina. This region will require 9 paths (west to east) and 78 scenes.	23

Table 8 Landsat 7, ETM+, 183-km x 170km scenes over croplands in Australia. This region will require 22 paths (west to east) and 90 scenes.	24

Table 9 Landsat (L) and Sentinel-2 (S2) Revisits	27

Table 10 Types of EO Data Used at Each JECAM Test Site	33

# Executive Summary

To be added once the report content has matured. The plan is for 6-10 key points, one page or less.

# Introduction

## Purpose of Document

This document has been prepared by the CEOS Ad-hoc Working Group on GEOGLAM to develop a consensus around the contents and approach for the development of the CEOS Data Acquisition Strategy for Phase 1 of GEOGLAM. The goal is to develop such a strategy (Section 3) and define implementation steps (Section 4), in response to the relevant statement of requirements (Section 2) by CEOS Plenary 2013 (November, Montreal).

## GEOGLAM Background

The Group on Earth Observations Global Agricultural Monitoring (GEOGLAM) initiative aims to enhance agricultural production estimates through the use of Earth observations. It was developed in response to the G20 Agricultural Ministers’ concern about market volatility for the world’s major crops.

The initiative builds on recent advances in Earth observation technologies. These technologies have great potential to contribute to timely forecasts of crop production and early warnings of potentially significant harvest shortfalls and the interrelated spikes in food prices. The initiative’s goal is to strengthen the international community’s capacity to produce and disseminate relevant, timely and accurate forecasts of agricultural production at national, regional and global scales through the use of Earth observations. The GEOGLAM Work Plan is divided into six components:

- enhancing global agricultural production monitoring systems;

- building capacity at the national level to utilize Earth observations;

- supporting monitoring of countries at risk to improve food security;

- improving coordination of Earth observations for agricultural monitoring;

- coordinating research and development (R&D) in support of improved operational agricultural monitoring; and

- disseminating data, products and information.

The Work Plan identifies the primary activities and deliverables under each component together with the broad level of funding needed to implement them. The CEOS Acquisition Strategy is developed in support of improving coordination of Earth observation data streams.

In June 2013, the GEOGLAM Task Team submitted the GEOGLAM Implementation Plan (GEOGLAM IP) for Phases 1 and 2 to the GEO Executive Committee for approval, and the GEO ExCom endorsed the GEOGLAM IP in July 2013. The GEOGLAM IP calls for CEOS to support Components 1, 3 and 4 of the GEOGLAM Work Plan.

Component 4 is the coordination effort to increase the use of Earth observations to improve operational agricultural monitoring. For this GEO relies on its space-based arm which is the Committee on Earth Observation Satellites (CEOS), a group of the world’s civil remote-sensing space agencies. A joint co-community effort is in place to develop requirements, the data and implementation plan for coordinated, sustained satellite acquisition and processing for agricultural regions of the World. Partnering with the WMO Agricultural Meteorology Program, GEOGLAM will also produce meteorological syntheses based on in-situ and short-term and mid-term forecasts and increase the availability of gridded datasets into the WMO Information System (discoverable in GEO CGI), which is key for the initiative as whole, and specially for the At Risk Countries early warning information chain.

Component 5 is concerned with the implementation of the Joint Experiments (JECAM) (see http://www.jecam.org/) as the primary R&D component of GEOGLAM where data and methods are shared and compared and best practices are developed. As such JECAM has provided the test bed for the CEOS data acquisition effort in supporting crop monitoring from satellites.

GEOGLAM Implementation Plan Section 4 – July 2013

In support of GEOGLAM, a group for the coordination of observations for Asian rice crops known as Asia-RiCE was created under the leadership of JAXA and ISRO. The Asia-RiCE initiative has been organised to develop the Asia-Rice Crop Estimation and Monitoring (Asia-RiCE) component for the GEOGLAM initiative. This group has been focused on defining observational requirements, working with a number of Asian countries to define Technical Demonstration sites, and to support them in securing the required flow of data. The Asia-RiCE group has provided significant inputs to both the CEOS Acquisition Strategy, as well as the GEOGLAM IP.

CEOS has been providing support to Component 5 of the GEOGLAM Work Plan through Joint Experiment for Crop Assessment and Monitoring (JECAM) since 2011.

## JECAM Activities

JECAM provides the foundation for the research and development towards operational monitoring enhancements for GEOGLAM.

The overarching purpose of JECAM is to compare data and methods for crop area, crop condition monitoring and yield estimation, with the aim of establishing ‘best practices’ for different agricultural systems. The goal of the JECAM experiments is to facilitate the inter-comparison of monitoring and modeling methods, product accuracy assessments, data fusion, and product integration for agricultural monitoring. These international shared experiments are being undertaken at a series of sites which represent many of the world’s main cropping systems. The approach is to collect and share science and data, including: i) time-series datasets from a variety of Earth observing satellites useful for agricultural monitoring, and ii) in-situ crop and meteorological measurements for each site. Additional information is available from the JECAM website (JECAM.org).

Synthesis of the results from JECAM will enable the following outcomes:

- Development of international standards for agricultural monitoring and reporting protocols;

- A convergence of the approaches to define best monitoring practices for different agricultural systems; and

- Identification of requirements for future EO systems for agricultural monitoring.

The JECAM sites are looking at a common range of monitoring needs over a very diverse range of landscape conditions and cropping systems, including:

- Crop identification and acreage estimation;

- Yield prediction;

- Near Real Time Crop condition / Crop stress;

- Land management; and

- Soil moisture.

There are currently twenty-four JECAM sites in the countries shown in Appendix A. Some of these are brand new in 2013, others have been producing results since 2011, and others are dormant.

An annual progress reporting process has been started, and the first JECAM Annual Progress Report was issued in February 2013. The nine sites that reported at that time had produced 12 peer reviewed papers, 7 other publications and 10 presentations.

The CEOS space agencies and their commercial partners are already contributing data significantly to GEOGLAM through their participation in JECAM. The EO data that has been provided to date by the JECAM test sites that reported in early 2013 is shown in Appendix A.

There is already significant bi-lateral collaboration between JECAM sites planned and underway. Use of the site network to support research external to JECAM is already taking place.

Requirements for JECAM, while continuing to be supported by ongoing CEOS activities, are not explicitly addressed in the CEOS Acquisition Strategy for GEOGLAM Phase 1. It is expected that in subsequent phases, the JECAM data requirements may in fact grow together, or be blended or further harmonized with the mainline GEOGLAM requirements.

Note that readers can expect an annual JECAM report into the future.

## Support to the Agricultural Market Information System (AMIS)

The GEOGLAM IP calls for direct support to the Agricultural Market Information System (AMIS), a partner initiative launched by the G20 Agricultural Ministers and endorsed by the G20 head of states and a key beneficiary of the GEOGLAM outputs.

In recent years, there has been increasing demand for more accurate and timely forecasts of global agricultural production. The Global Monitoring component of GEOGLAM is focused on enhanced provision of timely, accurate, objective, actionable information on crop condition, and crop production forecasts of the major producer and export countries (the G-20 + 7 countries covered by AMIS) which produce over 80 of global crop production and strongly influence international commodity markets. This component is primarily focused on four major crops: corn, wheat, rice and soy, with the eventual extension to other main commodities (such as sorghum and sugar crops). The activities within this task build on the existing key monitoring systems at global and regional scales that are focused on the main production countries. These systems include the USDA Foreign Agricultural Service CropExplorer, EC JRC MARS unit, China RADI/CAS CropWatch, and UN FAO GIEWS. This component is designed to augment the current operational monitoring capabilities within these systems, develop harmonized consensus crop assessments as inputs to the G-20 Agricultural Market Information System, develop enhanced baseline global datasets critical for agricultural monitoring, foster relationships and exchange of methods, data, and tools between the global/regional monitoring systems and national systems, and strengthen linkages with the policy and decision makers that are primary users of within season information on crop condition and prospects. There is an emphasis on ‘consensus of evidence approaches’ integrating data from multiple sources including earth observations, crop models, weather, surveys, and ground observations to reach, evidence based assessments using repeatable scientifically sound methods.

GEOGLAM Implementation Plan Section 8.1.1 – July 2013

As of August 2013, GEOGLAM has started to provide monthly crop outlook reports to AMIS. These products are derived from a number of observations, including satellite data contributions from CEOS agencies which are inputs into satellite derived agro-meteorological information such as NDVI anomaly, water stress, soil moisture, land surface temperature, and accumulated rainfall. Asia-RiCE has been working to provide Asian rice crop forecasts to AMIS leveraging satellite observations, though resources to sustain this effort remain to be coordinated. (Ancillary product requirements related to AMIS forecasting are documented in Section 4.9.)

## GEOGLAM Phasing

The GEOGLAM Implementation Plan (GEOGLAM IP) has proposed a phased approach in order to:

- Allow JECAM to develop, review, share and operationalize monitoring techniques;

- Allow countries time to build capacity to collect and process EO data, and incorporate the results into their management and decision making;

- Pilot and iterate observational sampling approaches; and

- Allow time to validate the results in a stepwise fashion.

The phased implementation across all components will have 3 phases through 2017 (see Figure 3).

Phase 1 (P1), spans over the 2012-2014 time frame, focuses on foundation activities, building on existing activities and pilot projects for a few countries, and scoping out the programme for the following phases;

Phase 2 (P2) will review and expand P1 activities with new starts and will be carried out during the 2014-2016 period;

Phase 3 (P3) will be the last building pre-operational one with the completion of P1/P2 projects and geographical expansion, going from 2015 to 2017 when the Operational Phase starts.

Phase 4 (P4), the operational phase, starts at the end of 2017

GEOGLAM Implementation Plan Section 7.1 – July 2013

This phased approach was developed in consultation with CEOS, and agreed in principal at the Data Acquisition Planning meeting hosted by the CEOS Systems Engineering Office (SEO) in November 2012. It enables an evolution of GEOGLAM capacity along several parameters:

- Increasing the number of countries, including further at-risk countries;

- Integrating of additional new sensors as they become available (e.g. Sentinel-1, Sentinel-2, etc.);

- Developing sampling strategies that reduce and/or optimise product generation inputs and process;

- Assimilating, processing, product creation, distribution and integration of additional information products into decision making processes; and

- Building capacity, particularly in at-risk countries for ingestion and processing of EO data.

Figure 1 The GEOGLAM Phased Implementation Calendar (Figure 3 from the GEOGLAM IP July 2013)

The scope of the current CEOS response to GEOGLAM has been limited to the Phase 1 foundation activities.

## Proposed Scope of the CEOS Response: GEOGLAM Phase-1

The CEOS response to GEOGLAM is limited to Phase 1 foundation activities focused on demonstration of early feasibility covering 2013 – 2015.

Figure 2 GEOGLAM Phasing and CEOS Milestones

CEOS support to GEOGLAM Phase-1 will be divided into two parts: Phase-1A (P1A) and Phase-1B (P1B). This division has been made in order to optimize growing season calendars, test sampling strategies and allow for a gradual increase in the scope of the effort over time.

| Phase | Region | Crop | Scale | Approx. Area |
| --- | --- | --- | --- | --- |
| P1A / P1B | Argentina | Soybeans | Cropland Extent | Km^2 / LS Scenes TBA |
| P1A / P1B | Australia | Wheat | Cropland Extent |  |
| P1A / P1B | Thailand | Rice | P1A Sample P1B Wall-to-Wall |  |
| P1A / P1B | Indonesia | Rice | Sample |  |
| P1A / P1B | Vietnam North | Rice | Sample |  |
| P1A / P1B | Vietnam South | Rice | Sample |  |
| P1B | Russia | Wheat / Corn | Cropland Extent |  |
| P1B | Ukraine | Wheat | Cropland Extent |  |
| P1B | Uganda | Multiple | Cropland Extent |  |
| P1B | Tanzania | Multiple | Cropland Extent |  |
| P1B | Algeria | Multiple | Cropland Extent |  |
| P1B | Ethiopia | Multiple | Cropland Extent |  |
| P1B | Pakistan | Wheat / Multiple | Cropland Extent |  |
| P1B | Japan | Rice | Sample |  |
| P1B | Lao | Rice | Sample |  |
| P1B | China | Rice | Sample |  |
| P1B | India | Rice | Sample |  |
| P1B | Malaysia | Rice | Sample |  |
| P1B | Taiwan | Rice | Sample |  |
| P1B | Philippines | Rice | Sample |  |

Table 1 GEOGLAM Phase 1A and 1B Coverage Summary

+ Consider add a statement that that there may be changes to country phasing.

Table 1 shows the Phase-1A (P1A) and Phase-1B (P1B) regions, crops and sampling strategy for GEOGLAM. Rice regions will utilize small samples (~100km x 100km) with the exception of Thailand, which requires wall-to-wall coverage in Phase 1B. Other non-Rice regions will sample the cropland extent. Section 2.3 includes further detail regarding the spatial and temporal nature of regions.

In the interest of meeting information requirements for the 2013 southern hemisphere growing season, informal acquisition support for GEOGLAM Phase 1A is already underway, being coordinated amongst amenable agencies (i.e. USGS, CSA, ESA) by the CEOS ad hoc Working Group on GEOGLAM.

The objectives for GEOGLAM in Phase 1 are to test sample sites and information products, and to validate their usefulness, robustness and affordability. The focus will be on major grain crops (wheat, maize, rice and soybean, total grain). Depending on the activity, both wall-to-wall and/or sampled observations will be required.

# Requirements

## Target Product Specifications

The GEOGLAM Task Team has defined a number of thematic crop information product specifications including multi-annual, annual, near real-time/weekly products. These products serve as inputs to crop forecast modelling systems such as the Agricultural Market Information System (AMIS).

Note that the requirement numbers referenced below are linked to Table 2 in section 2.2.

Cropland Mask: A generalized map of cultivated areas, to be updated every 3 to 5 years, at Landsat scale. Finer resolution may be required for smaller at-risk countries. This product requires monthly observations of cropland extent and regional Rice crop samples to enable differentiation between croplands and non-cropped lands. Monthly cloud-free Landsat scenes (minimum 2 out of season, 3 in season) are needed (requirement #4). In persistently cloudy areas, there will be a need to integrate additional optical and/or radar data. For example, Asia-RICE regions will utilize SAR imagery (requirement #6) to produce yearly cultivated rice area.

Crop Type Area and Crop Calendar: Annual derived cropland area estimates and growing season calendars based on monthly observations over cropland extent (requirement #4), weekly observations over cropland samples (requirement #5) and monthly observations using SAR over Asia-RICE regions (requirement #6). Observations should be optimized for periods where crop types can be differentiated from each other. Overall, there is a need for 4 to 6 cloud-free observations during the growing season of one crop cycle (i.e., Argentina has 2 soy crops within the same year so additional observations are needed). In addition to Landsat data, fine resolution data (i.e. RapidEye) is needed monthly (requirement #7) in order to calibrate the Landsat derived area estimates.

Crop Condition: The health and growing condition of croplands based on coarse resolution data (i.e., MODIS, SAR or microwave) for the detection of disease, flooding or droughts. Daily (requirement #1) to near-daily (requirement #2) observations will yield parameters including NDVI, LAI, FPAR, VHI, TCI, ET, and Soil Moisture (microwave, requirement #3). Multi-year time series fine resolution (requirement #8) and moderate resolution (requirements #5 and #6) are used for anomaly comparisons. In addition, this product requires integration with ground observations (i.e., crop production statistics).

Crop Yield: Derived cropland output (yield) is based on empirical information and crop growth information (i.e., NDVI, LAI, FAPAR) from near-daily coarse resolution observations (requirement #2) and microwave measurements of precipitation, temperature and ET (requirement #3). In addition, this product requires integration with ground observations (i.e., crop production statistics).

Crop Biophysical Variables: Crop variables (i.e., LAI, NPP, Nitrogen content, Chlorophyll content, Water content) from various resolution observations (requirements #1, #2, #3, #5, #8). In addition, this product requires integration with ground observations for calibration and validation.

Environmental Variables: Environment variables (i.e., soil type, soil moisture) from microwave, and moderate and fine resolution observations (requirements #3, #5, and #8).

Agricultural Practices / Cropping Systems: Derived cropland products (i.e., field size, number of cropping cycles per season, diversity of crops) from all types of observations (i.e. coarse, moderate, fine and very fine) resolution observations (requirements #2, #4, #5, #8, and #9).

In the context of the target product specifications above, “cloud free” refers to acquisitions with less than 10% cloudiness (average over a scene area).

## Satellite Observation Requirements for Target Products

Table 2 summarises the satellite observations required to support the generation of the Target Products defined in Section 2.1. This includes the required spatial resolution, spectral range, effective observational frequency, and sample type for each of the target products. Nine requirements have been defined in support of the Target Products.

Table 2 GEOGLAM Phase 1 Satellite Observational Requirements for Target Products
Field size variation: small (S ~ <2.5 ha), medium (M = ~2.5 ha-15 ha), and large (L = ~ >15ha)

| Sample Type | Description |
| --- | --- |
| Wall2Wall | National border to border coverage. |
| Cropland Extent | Border to border coverage of national cropland regions. |
| Sampling (s) | TBA (detailed definition in section 2.4) |
| Refined Sampling (rs) | TBA (detailed definition in section 2.4), including rs, rs2, rs3 which indicate finer samples. |

Table 3 Satellite Acquisition Sample Types

+ Higher resolution version of Table 2.

## Spatial and Temporal Coverage

### Spatial Coverage: Large Scale Regions and Technical Demonstrator Sites

As discussed in Section 1.4, spatial coverage for GEOGLAM Phase 1A consists of national cropland extent coverage for Argentinian and Australian wheat crops, Thailand rice crops, and sample site coverage for five Asian rice producing regions.

Figure 2 summarizes the Phase-1A large-scale region coverage of Argentina and Australia. Figure 3 summarizes the Phase-1B large-scale coverage of additional countries, as listed in Table 1. Appendix B includes detailed cropland extent for these countries. Figures 4 and 5 summarise the Asian rice crop sample regions for GEOGLAM Phase 1A and 1B, respectively.

The CEOS SEO, in cooperation with the GEOGLAM Task Team and the Asia-RiCE team has produced a set of spatially explicit products (e.g., KML files) in support of CEOS agency mission planning teams preparing for the implementation of the CEOS Acquisition Strategy for GEOGLAM Phase 1. These files can be found on the CEOS website (www.ceos.org) under the SEO/GEOGLAM menus.

Figure 3 GEOGLAM Phase-1A large-scale regions

Figure 4 GEOGLAM Phase-1B large-scale regions
Phase 1B includes Wall-to-Wall coverage of Thailand for Asia-Rice

Figure 5 GEOGLAM Phase-1A small-scale rice sampling regions

Figure 6 GEOGLAM Phase-1B small-scale rice sampling regions
Note that per Figure 3, Thailand also covered wall-to-wall in Phase 1B

### Temporal Coverage: Agricultural Growing Season Calendars

Table 4 summarises the mean values for the start and end of the wheat crop growing seasons for GEOGLAM Phase 1A (i.e. Argentina and Australia). Detailed maps of the growing seasons are provided in Appendix B.

+ Note about Phase 1B growing seasons?

+ Brian comment We might want to create a timeline chart (like Asia Rice) to replace this table.  We could use colors to show the range of start and end dates and the regional differences in Australia.  Either way is fine with me …

Figure 7 Australia and Argentina Growing Seasons for Phase 1A and 1B (2013-2015)

+ Dates summarised in Table 4 are very broad, and perhaps over simplification. Add text deferring to the Appendix B and the KML-shape file package.

Figure 10 summarises the rice crop growing cycles for the Technical Demonstration sites to be covered during GEOGLAM Phase 1A. The typical growth cycle for Asian rice crops is 85-150 days. During a typical 120 day growth cycle, 4-5 satellite observations are required in order to achieve all monitoring objectives. These observations should be evenly spaced across the growing season.

Figure 8 Asian Region Growing Seasons for Phase 1A and 1B (2013-2015)
Note: For Phase 1B, Thailand coverage expands from the sample site to national wall-to-wall.

## Sampling Strategy Development Support

Small-scale sampling (~40km square) within croplands can be used for product calibration and validation and for up-scaling to reduce the need for frequent wall-to-wall acquisitions. It is possible to utilize a national sampling strategy that would reduce the mid-resolution (i.e., Landsat) wall-to-wall acquisition frequency to ~5 years. This assumes that annual croplands do not significantly change their spatial extent and that crop area and conditions can be adequately scaled from sample measurements.

+ Add some discussion of the use of Landsat and RapidEye for testing sampling schemes in Phase-1 with the intention of replacing W2W acquisitions with these samples in the future. UMD needs to know the number of sample sites are far too large to get the benefits of fewer acquisitions. I wonder if they can reduce the number?

+ Sampling strategy requirement should be articulated in terms of frequency of revisit, coverage, spatial res, and spectral domain.

### Argentinian Sampling Strategy

An example sampling strategy for Argentina is shown below. 75 sample blocks (40km x 40km) are distributed throughout the croplands to represent diversity in crop types, gricultural growing season calendars and climate. GEOGLAM desires monthly high-resolution (RapidEye) acquisitions over these sample areas during the growing season.

Figure 9 Argentina Sampling Scheme

### Australian Sampling Strategy

+ We need a similar sampling scheme for Australia from GEOGLAM TT/UMD.

+ Inbal noted that they were continuing work on the Australian sampling design, and would provide details as soon as they are able. She noted that they have completed the wheat crop stratification, and expect that there will be about 75 sites within Australia.

+ Ake asked if the sample sites can be changed later if they are not optimized from the remote sensing perspective. Inbal noted that the sites should be set over a period of years, but that she can further clarify with the statistician they are working with. She also noted that if the sites were optimized for remote sensing, then question of which satellite(s) to optimize for would have to be addressed.

+ Note about Australian JECAM site?

+ Comments from Ake on Sampling Strategy… The proposed sampling scheme does not really reduce the number of observations. The number of sites and their geographical extent will likely require W2W sampling, rather than a few coordinated passes. Could the sample points be distributed better to align with mission passes?   See Section 4.2.2 below for an example of RapidEye coverage.

# Acquisition Strategy

## Basic Strategy for GEOGLAM Phase 1

The CEOS Acquisition Strategy for GEOGLAM Phase 1 may be characterised as:

- aiming to illustrate the minimum space data provision necessary for the GEOGLAM Phase 1 countries to engage in crop forecasting activities;

- based on acquisitions undertaken by a number of data streams (see 3.2 below) – as agency data policy allows, provide access to the resulting data archives by countries for national agricultural forecast information systems;

- responding to GEOGLAM’s Phase 1, but anticipating future phases, and the launch of a number of key satellites within the next few years which will improve CEOS capacity and the prospects for support to future GEOGLAM phases; and

- adaptive to changes in requirements, and to space agency supply plans; further revisions and editions (e.g. GEOGLAM Phase 2) of the CEOS Acquisition Strategy should serve as the basis for on-going communication with, and coordination of, the CEOS agencies in support of GEOGLAM.

## Data Streams and Their Roles

Discussions among CEOS agencies active within the JECAM task have resulted in consensus on a working list of CEOS agency satellite missions that represent the potential GEOGLAM Data Streams. Potential data streams fall into one of three categories: Core, Contributing or Potential.

Core Data Streams This is the primary source of data that is expected to best meet the requirements. In most cases these data are freely available, but in some cases (i.e. RapidEye) these datasets may require a fee or special negotiation with an Agency or commercial partner. GEOGLAM would like to pursue free access to all Core datasets for the development Phases (1,2,3) of the project with the intention of securing funding to pay for these data for long-term operational use.

Contributing Data Streams This is the secondary source of data that would be used for evaluation in the event the core data is not available. It is possible that evaluation of contributing data will result in improved results such that a contributing data source may be considered as a core dataset in the future. In most cases, contributing data sources are fee-based. GEOGLAM would like to pursue free access to all Contributing datasets for the development Phases (1, 2, and 3) of the project with the intention of securing funding to pay for these data for long-term operational use.

Potential Data Streams These datasets are in the early stages of consideration and will likely be assessed in future Phases (2 or 3). Should it be determined these datasets meet requirements and are free and available to the GEOGLAM team, they may be considered as contributing or core data in the future.

Table 5 maps GEOGLAM Phase 1 Core, Contributing and Potential data streams to the Target Product requirements defined in Section 2.2.

Table 5 GEOGLAM Phase 1 Target Product Observational Requirements Core and Contributing Data Streams
Note: Sample Type defined in Table 3

+ High Resolution version of Table 4.

+ Mission timeline from the MIM?

Table 6 summarizes these missions, which represent a mixture of data policies and measurement capabilities.

Table 6 Summary of GEOGLAM Core, Contributing and Potential Data Streams

## Data Strategy in Response to GEOGLAM Information Requirements

The CEOS acquisition strategy for GEOGLAM Phase-1A will be a simplified version of the full measurement requirements. This strategy will focus on requirements 4, 5, 7 (see Section 2.2). Data will be utilized from Landsat 7 (L7) and Landsat 8 (L8) to create moderate resolution cropland masks and crop type layers for Argentina and Australia. In order to accommodate both requirements 4 and 5, cloud-free images must be acquired every 2 weeks, wall to wall, during the growing season. Argentina will sample the entire country W2W, but Australia will only sample the extended crop mask. It is expected that this strategy is possible due to the low average cloud cover in Argentina (32%) and Australia (23%) source? and the expected Landsat Long-Term Acquisition Plan (LTAP). Currently, the LTAP acquires images over both of these countries on every pass with the data in Australia being downlinked to local ground stations. The expected revisit rate over any scene is 8 days with the combined L7 and L8 missions. Therefore, ~4 images are possible every month. Given the low average cloud cover, the requirement for 2 cloud-free scenes every 14 days (or ~2 per month) is likely possible. Further analyses will be conducted by the SEO in the coming months to assess this situation in more detail and specifically over the croplands in these countries. In addition, high-resolution imagery from RapidEye will be required monthly over 75 sample sites (40 km square) in each country, during the growing season, to satisfy requirement #7. The strategy for sampling is detailed in Section 3.2.

The CEOS data acquisition strategy for GEOGLAM Phase-1B will address the same requirements as Phase-1A, but will expand the number of regions to include Ukraine, Russia, Uganda, Algeria, Ethiopia and Pakistan. A detailed analysis of historical Landsat acquisitions and the current LTAP will be required for each region to assess the ability to meet the requirements. These analyses will be completed in late 2013. In addition, the launch of Sentinel-2A in late 2013 and the evaluation of AWIFS data from ResourceSat-2 may significantly improve the ability to obtain cloud-free images over the GEOGLAM regions.

Refined sampling (RS2 and RS3) for requirements 8 and 9 will be addressed in Phase-2 (post 2015).

Confirmation of Uganda, Algeria and Ethiopia is still under review at FAO. The addition of Tanzania is possible as well.

Brian …  Create a table of mission requirements that define the exact plan for data acquisitions for each Phase. For example, in Phase-1A we only have Landsat (L7 and L8) over Argentina and Australia + RapidEye over the 75 sample sites. The locations will be defined by KML files and the tables would define the acquisition rate, data type, etc.

# Implementation

## Introduction and Overview

This section outlines the implementation steps required to address the requirements that were defined in Section 2 following the strategy defined in Section 3. It is intended to give guidance to satellite operators and EO data providers.

The implementation is characterised and assessed by:

- summarising the combined core missions “business as usual” (BAU) coverage plans;

- assessing the capacity of the combined BAU plans against the anticipated impact of clouds;

- suggesting recommendations to the BAU plans to better meet GFOI data requirements;

- provide early input to mission teams of key future systems; and

- provide general suggestions on how Contributing Data Streams could be employed to augment or fill critical data gaps.

…

## Coarse Resolution (>100 meters)

- MODIS on Aqua and Terra and VIIRS on NPP are the primary datasets for coarse resolution sampling. These data are open and do not require any agency interaction.

- Evaluation of sample data from VGT on SPOT-5 and Proba-V is desired in Phase-2. This data would be a potential alternative to the NASA missions for the future. Evaluation data, free of charge, from SPOT-5 and Proba-V would require support from CNES. VGT is currently available for free after 3 months, but that would not be desired by GEOGLAM. Data latency must be within 48 hours to be usable for GEOGLAM crop condition and biophysical variable products.

- It is expected that Sentinel-3A would be available in the future. ESA data policies are uncertain at this point, but it is expected these data will be free.

## Moderate Resolution (10 to 100 meters)

Landsat 7 and Landsat 8 are the primary data sources for moderate resolution sampling. These data are open and do not require any agency interaction. In areas of extreme cloudiness, or for weekly cloud-free images (requirements 6 and 9), there may be a need to modify the LTAP for additional acquisitions. This will require support from USGS and NASA.

Together, the Landsat-7 and Landsat-8 missions offer an 8-day revisit time, with each individual satellite revisiting every 16-days. Data are acquired during every opportunity over U.S. territory, as well as in South America and in Australia within the Brazilian and Australian ground station masks. Globally, the LTAP aims at achieving at least four cloud-free coverages of every land locale per year, with the exception of smaller Pacific islands which may require individual acquisition requests. The average duty cycles of the two systems is 10 – 11 minutes per orbit, corresponding to about 380 scenes/day for Landsat-7 and some 400 scenes/day for Landsat-8.

In regions with persistent cloud cover, analysis from Landsat-7 actual acquisitions has shown that the number of observations based on the LTAP have not been sufficient to achieve this goal of four cloud-free coverages per year.

Figure 10 Landsat 7, ETM+, 183-km x 170km scenes over croplands in Argentina.

This region will require 9 paths (west to east) and 78 scenes.

Table 7 Landsat 7, ETM+, 183-km x 170km scenes over croplands in Argentina. This region will require 9 paths (west to east) and 78 scenes.

Figure 11 Landsat 7, ETM+, 183-km x 170km scenes over croplands in Australia.

This region will require 22 paths (west to east) and 90 scenes.

Table 8 Landsat 7, ETM+, 183-km x 170km scenes over croplands in Australia. This region will require 22 paths (west to east) and 90 scenes.

- ResourceSat-2 (AWIFS) is a secondary data source. This data has restricted access and it will be necessary to work with ISRO to obtain access to past datasets or schedule new acquisitions. GEOGLAM would desire free sample datasets for evaluation to supplement the primary data sources above. Should these datasets prove to be useful for GEOGLAM, provisions for the future would be part of the operational GEOGLAM project. As a reference, ISRO has already acquired 11 cloud-free scenes over Argentina between November 2011 and February 2013 to support JECAM.

- Future datasets include Sentinel-2A and CBERS-3, which will both launch in late 2013. Data policies for these missions are uncertain, but will be evaluated closer to launch.

## Fine Resolution (5 to 10 meters)

The RapidEye Constellation is the primary source of fine resolution sampling. These data are fee-based but support from DLR may allow acquisition and evaluation of free sample datasets or negotiation for reduced prices. To date, RapidEye data has been used for several European studies to support JECAM and other agriculture projects.

The RapidEye constellation has five satellites with a global revisit of one day. Therefore, it is possible to acquire up to 30 images per month to obtain one cloud-free image. Each mission has an REIS (or MSI) instrument with a swath of 78km. An example of a single RapidEye satellite over the Argentina sample sites for one day is shown above.

Figure 12 Example Acquisitions for one day by a single RapidEye satellite

SPOT-5 (HRG) is a secondary data source. These data are also fee-based, but support from CNES may allow acquisition and evaluation of free sample datasets.

## Very Fine Resolution (<5 meters)

- For very fine resolution applications in small fields (i.e., Uganda), the Pleiades 1A/1B (HIRI) missions are potential contributing data sources. These data are also fee-based, but support from CNES may allow acquisition and evaluation of free sample datasets. This data may be used in Phase-1B, but will likely not be used until Phase-2.

## SAR

### C-Band SAR

- C-Band SAR is a critical measurement in the Rice crop region due to high cloud cover. Crop area mapping can be accomplished with 50-100m dual polarized images. More detailed <10m sampling is required for crop condition assessments. Currently, Radarsat-2 data will be used as a contributing data source (Wide Fine Mode, FOW2) with the intention to use Sentinel-1A after its launch in late 2013.

- Discussions with ISRO for RISAT ???

- Advantages of SAR-C vs other bands ???

### L-Band SAR

- L-Band SAR from the past ALOS mission was utilized extensively by Japan for Rice crop studies in Asia. The future ALOS-2 mission will be a core data stream for this project.

- Discussions with ISRO for RISAT-3 ?

- Advantages of SAR-L vs other bands ???

### X-Band SAR

- There are no core X-Band SAR datasets at this time. GEOGLAM would like to evaluate sample data from TerraSAR-X (Dual polarization, ScanSAR) for potential use in assessing crop damage.

## Soil Moisture and Precipitation

- There are a variety of missions and measurements available for soil moisture and precipitation. L-Band Microwave is used for soil moisture (SMOS and SMAP) while radar and microwave are used to measure precipitation (GCOM-W, TRMM, GPM). All of these missions have open data policies, so data access is not an issue.

## Cloud Statistics

+ Section to be added after analysis is revisited and refined.

## Ancillary Data Sources

+ More explicit information on CEOS contribution to GEOGLAM-derived AMIS crop outlooks, i.e. Precipitation, Soil Moisture, Weather data.

+ SMOS Asia-RiCE data use/requirement TBC.

## Data Processing and Delivery

TBD

# Next Steps

Next Steps to define when this document is updated and future phases.

+ Foreshadow Phase-2 planning for SIT-29 and/or CEOS Plenary 2014 approval?

# Appendix A: JECAM Test Sites

Table 9 shows the types of EO data used by each JECAM test site.  The information in this table comes from three sources:

- Annual JECAM Progress Reports of the Sites, January 2013

- Information from the data providers

- Update survey held in August 2013.

| JECAM Site | Cosmo Skymed | Palsar | RADARSAT-2 | TerraSAR-X | AWIFS | DMCII | EO-1 | HJ-1 | Landsat | MODIS | Quickbird | Rapideye | SPOT-4/5/6 | Worldview-2 | Pléaides |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Argentina | x | x | x | x | x | x |  |  | x | x | x | x | x |  |  |
| Belgium/France |  |  | x |  |  |  |  |  | x |  |  | x | x |  |  |
| Brazil – Eucalyptus |  | x |  |  |  |  |  |  | x | x | x |  |  | x |  |
| Brazil – Tapajos |  |  |  |  |  |  |  |  | x | x |  | x |  |  |  |
| Burkina Faso |  |  |  |  |  |  |  |  | x |  |  | x | x |  | x |
| Canada CFIA - Ottawa |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Canada/Red River |  |  | x | x | x | x |  |  | x |  |  | x | x |  |  |
| Canada/South Nation |  |  | x | x | x | x |  |  | x |  |  | x | x |  |  |
| China/Anhui |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| China/Guangdong |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| China/Heilongjiang | x |  | x | x |  | x |  | x | x | x |  |  |  |  |  |
| China/Jiangsu |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |
| China/Shandong | x |  | x | x |  | x |  | x | x | x |  | x | x |  |  |
| France |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Italy Apulian Tavoliere (note 1) | x | x |  |  |  |  |  |  | x |  | x | x | x | x |  |
| Madagascar |  |  |  |  |  |  |  |  | x |  |  |  | x |  | x |
| Mexico |  |  | x |  | x |  |  |  | x | x | x | x | x |  |  |
| Morocco |  |  |  |  |  |  |  |  | x | x | x |  | x |  |  |
| Paraguay |  |  | x |  |  | x |  |  | x |  |  | x | x |  |  |
| Russia |  |  |  |  |  |  |  |  | x | x |  |  |  |  |  |
| Saudi Arabia |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| South Africa |  |  |  |  |  |  |  |  | x | x |  | x | x |  |  |
| Taiwan (note 2) |  |  | x | x |  |  | x |  | x | x | x | x | x |  |  |
| Tanzania |  |  |  |  |  |  |  |  |  |  |  |  |  | x |  |
| Tunisia (notes 3, 4) | x |  |  | x |  |  |  |  | x | x | x |  | x |  |  |
| Ukraine |  |  | x |  | x |  | x |  | x | x |  | x | x |  |  |
| Uruguay |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| U.S.A. |  |  |  |  |  |  |  |  |  |  |  |  | x |  |  |

Table 9 Types of EO Data Used at Each JECAM Test Site

- Also IKONOS and MERIS

- Also FORMOSAT-2

- Envisat ASAR until April 2012

# Appendix B: Detailed Cropland Growing Seasons and Maps

Figures 6 through 9 show the mean values for the start and end of the wheat crop growing seasons across Argentina and Australia.

Figure 13 Median start of cropland growing season for Argentina. (Alyssa Whitcraft at al., UMD)

Figure 14 Median end of cropland growing season for Argentina. (Alyssa Whitcraft et al., UMD)

Figure 15 Median start of cropland growing season for Australia. (Alyssa Whitcraft et al., UMD)

Figure 16 Median end of cropland growing season for Australia. (Alyssa Whitcraft et al., UMD)

Figures 23 to 25 show the detailed cropland maps for Argentina, Australia, and Thailand. A detailed, spatially explicit (i.e. KML) file package for all coverage regions will be delivered along with this strategy document for planning purposes.

Figure 17 Australia Hybrid Cropland Mask (Fritz et al. (IIASA))

Figure 18 Argentina Hybrid Cropland Mask (Fritz et al. (IIASA))

Figure 19 Irrigated and non-irrigated rice paddies in Thailand

# Text boxes

■ Rice paddy field (irrigated)

■ Rice paddy field (non-irrigated)