## Slide 1
Cindy Ong, CSIRO, WGCV
CEOS 2019 SIT Technical Workshop
Session 4.5
Fairbanks, Alaska, USA
11 – 12 September 2019
Working Group Calibration & Validation

## Slide 2
Deliverable | Q3 2019 | Q4 2019 | Q1 2020 | Q2 2020 | Q3 2020 | Q4 2020 | Q1 2021 | Q2 2021 | Q3 2021 | Q4 2021
CV-3 | Joint GSICS/WGCV letter signed, preparation underway for workshop Q2 2020 | Due date extended to Q4 2020 |  |  |  |  |  |  |  | 
CV-9 | Ongoing task renewable each year |  | Ongoing task renewable each year |  |  |  |  |  |  | 
CV-14 | On track for delivery |  |  |  |  |  |  |  |  | 
CV-15 | Some elements completed eg. solar spectrum, RadCalNet, some components in progress ACIX/CMIX, inter-comparison workshop |  | Extension likely |  |  |  |  |  |  | 
CV-17 | Report distributed to community |  |  |  |  |  |  |  |  | 
CV-18 | Apr 2019 meeting discussed TCCON. Workshop planned Q1 2020 |  | Extension to Q3 2020 (NB. Links to GHG) |  |  |  |  |  |  | 
CV-19 | On track to be completed |  |  |  |  |  |  |  |  | 
FDA-12 | Work in progress as part of CARD4L peer review, CV-15 & WGISS/WGCV cooperation on QI |  | Deadline extended to joint WGISS/WGCV meeting in Sept 2020 |  |  |  |  |  |  | 
CARB-16 | On track to be completed |  |  |  |  |  |  |  |  | 
Status of WGCV’s Contribution to CEOS Work Plan

## Slide 3: WGCV Roles in GHG Roadmap
To identify best practices in prelaunch and on-orbit calibration of GHG concentration sensors and flux product validation, WGCV will work with GSICS to define:
Identify available standards and calibration techniques to
  Calibrate space based GHG sensors prior to launch
  Calibrate and cross-calibrate GHG sensors on orbit (lunar, solar, vicarious)
Define approaches to cross validate retrieved XCO2 and XCH4 concentrations
  Identify available standards and techniques that can be used to cross-validate space based estimates (TCCON, AirCore …) (Rec#11)
Work with AC-VC and GSICS to define best practices and facilitate exchange and harmonization of approaches for instrument cross-calibration (Rec#10)
Identify approaches for validating surface GHG flux products and reference standards
New Activities Ongoing Activities

## Slide 4
Building on CV-17, extending to other landscapes/conditions;
Joint IVOS/LPV effort;
Lead Agency: ESA (FRM4Veg project), Funding support (ESA Earthnet)
IVOS supporting calibration / traceability of field radiometry,…
LPV supporting consensus validation protocols for SR global
Objectives:
  Agree on fiducial reference measurements protocols with full traceability for surface reflectance (SR) characterization (inputs: GA/CSIRO, FRM4Veg,..)
  Develop protocols for global SR validation (field radiometry, airborne, models) (LPV type)
  Perform RR inter comparison of SR, to learn and refine FRM protocols
  Organize two workshops before and after RR for discussion on protocols, field experiment and outcomes
  Publish RR inter-comparison results
Outcome: Endorse FRM4Veg SR protocols under CEOS WGCV (LPV-IVOS)
Period: 2020 - 2021 (RR exercise in June-July 2021, Europe)
On the horizon: Validation of SR products using community endorsed protocols
New: Field Surface Reflectance “Round-Robin” inter-comparison exercise, and development of community endorsed SR validation protocols

## Slide 5
Justification
  Multiple upcoming missions;
  Ongoing discussion between NASA, GA for NISAR L-band calibration, ISRO interest for S-band calibration noted with implications for NovaSAR calibration;
Objectives
  To define a set of criteria / requirements and characteristics for setting up SAR supersites (similar to RADCALNET);
  Need to cater for multiple calibration validation and observation requirements e.g. CRs, transponders, PARCs, left / right looking, temporal stability;
  Sustainability of operations be central to SAR supersites;
Definition of the work plan with resources and timelines to be prepared by the SAR subgroup for discussion at the SAR SG Nov 2019 meeting in Frascati;
New: SAR Supersites for multi-mission SAR radiometric / geometric calibration, cross-calibration & validation

## Slide 6
Outcome of workshop on Global Digital Elevation Model (DEM) Benchmarking - JRC/EC & geomorphometry.org
  reactivate the Terrain Mapping Sub-Group (TMSG) of the CEOS-WGCV;
  work towards a comparison of state-of-art global DEMs based on a set of harmonized metrics;
Scope and Products to be included: All datasets which have an at least continental coverage and are available under a free & open data policy, including latest versions of
  NASADEM (NASA, JPL, most recent decent of the SRTM product line, eventually also NGA’sTFRMv4)
  AW3D30 (JAXA, f&o version of the Japanese ALOS based global DEM)
  ASTER-GDEM, (METI, NASA)
  TanDEM-X90, (DLR, free version for scientific of the TanDEM-X mission)
  Copernicus DEM90 (EC/ESA, f&o version of WorldDEMTM, the commercial version of TanDEM-X procured by Airbus)
New: Digital Elevation Inter-Comparison

## Slide 7
DEMIX to be performed in 4 phases
  General agreement among main contributors (data owners) on approach & scope; Call for expression of interest to further partners (commercial tbd); circulation of JRC Workshop report (in preparation) & selection of base (△x, △y, △z) & extended (slope, aspect, morphology) testing methods and algorithms; Identification of suitable test areas (at least 1 per continent);
  Cross-comparison of all participating data sets on test areas and, if feasible, identification of a reference dataset (at DGED L1). If available and where applicable cross-comparison to suitable orthorectified (reference?) imagery (Sentinel-2?); Workshop to exchange experiences from the test areas and agree on details of an eventual global roll-out;
  Feasibility testing & potential global roll out of at least base tests & determination of suitable aggregation scale for reporting;
  Calculation of agreed comparison metrics for all candidates and publication of results.
Timeline
New: Digital Elevation Inter-Comparison
Q4 2019 |  | Q1 2020 |  | Q2 2020 |  |  | Q3 2020 |  | Q4 2020
 | Phase I |  |  |  |  |  |  |  | 
 |  |  | Phase II |  |  |  |  |  | 
 |  |  |  |  | Phase III |  |  |  | 
 |  |  |  |  |  |  |  | Phase IV | 

## Slide 8
Collaboration between Microwave SG and Ocean Surface Vector Wind –VC
VC-15 “OSVW Standards and Metrics” - objective: defining standards and metrics to enable cross calibration/comparison between scatterometers and wind retrieval approaches;
Agreement to removed from WP and to moved to new WP collaboration with MSSG at quarterly SIT teleconference;
New: Ocean Surface Wind Vector Standards & Metrics

## Slide 9
CEOS WGCV LPV biomass meeting 4-5th March 2020, Brisbane Australia
  Recommendations of the biomass protocol and relevance for TERN and other available network (FORESTGEO, FORESTPLOTS, etc.);
Field trip, 6-7th March 2020, Tumbarumba, Australia
  Assessment of sites and demonstration of biomass & other relevant CEOS WGCV LPV protocols at LPV supersite / TERN supersite;
CEOS WGCV LPV Supersite meeting 9-10th March 2020, Canberra Australia
  Interoperability and access of data from sites such as TERN supersites, GBOV, FRM4Veg, etc.
WGCV activities contributing to future SIT initiative

## Slide 10
Opening for vice-chair position;
Europe is the next on list of the rotation but any nominations from qualified candidates will be considered;
Interested candidates please contact cindy.ong@csiro.au or kuze.akihiko@jaxa.jp
Resources Requirements

## Slide 11
Questions?