## Slide 1: Atmospheric Composition Virtual Constellation (AC-VC)
Jay Al-Saadi, NASA, AC-VC co-chair
Dave Crisp, NASA, AC-VC GHG lead
CEOS SIT-34
Session 4, Agenda Item 4.4
Miami, FL, USA
3 – 4 April 2019
Committee on Earth Observation Satellites

## Slide 2
Work Plan
Contribute to CMRS-25, implementation of GHG monitoring system
  Led by WGClimate
VC-2, Ozone dataset validation/harmonization [Q4 2020]
  Peer-reviewed papers on ozone profile intercomparisons
VC-3, Air Quality (AQ) Constellation Coordination [Q1/2019]
  Document on validation needs for the AQ Constellation will be presented for endorsement 6/2019 during AC-VC-15
Plenary actions
CEOS-32-05, CEOS-CGMS coordination on GHG monitoring
  AC-VC and WGCV members attended the WGClimate#10 meeting to coordinate activities responding to the recommendations made in the GHG whitepaper
Linkages to CEOS Work Plan, open SIT and Plenary actions

## Slide 3
Air Quality
  The “AQ Constellation validation needs” document includes WGCV coauthorship
  Document endorsement by AC-VC and WGCV is planned during AC-VC-15 (6/2019)
  For 2019 SIT-TW (and Plenary?), AC-VC will propose beginning implementation of the recommendations made by this document
Ozone
  Subgroup continues activities to produce/assess total ozone ECVs
  Considering additional activity for ozone vertical profile
    Progress is being made on individual datasets
    A specific harmonized target deliverable may be defined
    Consider updated gap analyses for vertical profiles
Team Achievements, Planned Outputs, and Synergies (1): AQ and Ozone

## Slide 4
Achievements and planned outputs associated with CEOS-32-05, as outlined and discussed at the WGClimate#10, to be further consolidated at AC-VC#15 in June 2019:
AC-VC deliverables needed by 2021 to demonstrate that satellites can support the 2023 stocktake:
  description of the GHG virtual constellation and gaps,
  description of the GHG products of this virtual constellation, consistency, and traceable data quality
AC-VC deliverables needed by ~2021 to prepare a future purpose-built, operational constellation to support future stocktakes
  Observational requirements for a future GHG constellation
  R&D plan for GHG retrieval and flux estimation schemes
  Action plan for validation and cross-calibration of GHG products aiming at traceable consistency and data quality
Synergies
With WGClimate to consolidate and refine satellite GHG product requirements, at various temporal and spatial scales (global, regional, national, local)
With WGCV to identify available standards and techniques to cross-calibrate and cross-validate space based products
Team Achievements, Planned Outputs, and Synergies (2): Greenhouse Gases

## Slide 5
All space agencies currently engaged in AC-VC focus topics are active, participating in the annual AC-VC meeting and during other meetings of opportunity (e.g., AGU/EGU, mission team meetings)
  AC-VC#14 included over 20 agencies and multiple universities
  Korea’s NIER is a notable new partner – joined CEOS 2018
  China participation is becoming more regular and we continue to encourage broader participation
  Commitments of participating agencies appear viable at this time
AC-VC Proposal for leadership cycle
  No set term limits, but include a dedicated discussion of leadership rotation during annual AC-VC meeting
    Allows flexibility to adapt to new focus activities being undertaken
    Encourage a vice-chair period (6-12 months) to aid succession
  Consider expanding to 3 co-chairs, given geostationary perspective
    Nominally Europe, USA, and East Asia but extensible in future
Plenary Action CEOS-32-12 Sustainable Commitment

## Slide 6
AQ deliverable VC-3 anticipated to be complete by June. For SIT TW, we envision evolving from white paper to a proposed implementation phase (to be further discussed during AC-VC#15 in June 2019).
Ozone deliverable VC-2 may evolve to a more specific activity on profile O3 prior to the next 3-year work plan (to be further discussed during AC-VC#15 in June 2019).
AC-VC members are supporting WGClimate and WGCV to respond to CEOS-32-05 (define way forward on CEOS-CGMS coordination on GHG monitoring)
  Next step is to draw a roadmap responding to recommendations made in the whitepaper, led by WGClimate and reported in agenda item 4.2
  Specific AC-VC activities and deliverables have been outlined and discussed at the WGClimate#10, and will be further consolidated at AC-VC#15 in June 2019
Consideration of SIT TW and Plenary deliverables and discussion items