## Slide 1: Action Item Status / CEOS Work Plan Status
K. Thome
NASA
WGCV Plenary # 42
May 16-19, 2017

## Slide 2
A CEOS Workplan is developed each year by the CEOS CE
Under direction of the CEOS Chair
Consultation with SIT Chair, SEC, WGs, VCs, Ad Hoc Teams, SEO, CEOS Agencies at large, and external stakeholders
Near-term objectives and deliverables to achieve goals outlined in CEOS Strategic Guidance document
Current document
  Description of CEOS activities for 2017 calendar year
  Summarize anticipated activities for 2018-2019
  Based on results of discussions from 29th CEOS Plenary Meeting held in Kyoto, Japan in 2015
Results in actions at the WGCV level that can flow to the subgroups

## Slide 3
CEOS Work Plans Learning by doing - through pilot projects
Future Data Architecture pilot projects to understand how CEOS Agencies can work together on technical activities
CEOS Data Cube activity supported by LSI-VC
  Collaboration with WGCV
  Provide sample ARD for trial implementations of CEOS Data Cube
FDA-7: Product Specifications in accordance with the CARD4L Framework | Q4 2017 | CEOS Analysis Ready Data for Land (CARD4L) will be satellite data that have been processed to a minimum set of requirements and organized into a form that allows immediate analysis with a minimum of additional user effort, and, interoperability both through time and with other datasets. LSI-VC will commence development of the first concrete specifications for CARD4L-branded products, with at least two such specification documents presented for endorsement at the 31st CEOS Plenary Meeting. Draft versions of these specifications will be used to inform LSI-VC contributions to FDA-4. | LSI-VC (with WGCV)

## Slide 4
CEOS Work Plan - Progress implementation of the CEOS Strategy for Carbon Observations from Space
Targeted initiatives to advance to implementation of the CEOS Strategy for Carbon Observations from Space
CARB objectives/deliverables proposed over the 2017-2018 period
CARB-19: Land products validation listing and framework | Q4 2017 | Summarize current list of validated land data products relevant to Carbon Strategy, documenting validation framework and protocols and providing guidance for online platform for intercomparison of terrestrial carbon products.

## Slide 5
2017-2019: WGCV continue to evaluate and recommend best practices for the characterization/calibration of satellite-based sensors and the validation of satellite-based Earth observation data products
Tasks are focused sub-groups dealing with specific areas of interest
WGCV will maintain the CEOS Cal/Val portal including
  Activities of its sub-groups
  Information about achievements in calibration and validation
  Cal/Val supersites
  Results from recent efforts that impact interoperability
Coordinate the development of suitable methodologies for the on-ground characterization of satellite-based EO sensors, the on-orbit calibration of EO missions, and the validation of satellite-based Level 1 and Level 2 products.

## Slide 6
WGCV will strengthen its cooperation with GSICS
  Sensor calibration to address corrections for sensor differences
  Traceability to coordinate activities to address interoperability
WGCV will continue working with the GEO Secretariat
  Encourage adoption of QA4EO Principles
  Address needs of users and data providers, by considering the needs of the Atmosphere, Terrestrial, and Ocean communities
  Develop calibration infrastructure and comparison campaigns to promote QA4EO Principles and best practices
  Foster cooperation with WMO, ground-based networks, and CEOS WGs and VCs through presence during WGCV meetings
  Continue cooperation with GEO, Global Space-based Inter-calibration System (GSICS), and WMO and ground-based networks in the provision of high quality EO data products.

## Slide 7
Capacity Building, Data Access, Availability and Quality
CB-22: Provide capacity building support to WGCV activities | Q2 2018 | Collaborate with WGCV to develop materials to promote e.g., QA4EO, LandNet, optical and SAR calibration/validation. The 2017 meeting of the WGCapD will be a key event in defining specific priorities. | WGCapD with WGCV
CV-1: Update of general WGCV website to enhance better communication across CEOS and users | Q3 2017 | Re-organization of WGCV website concept which includes on one side the entry on the CEOS portal, the CEOS CalVal portal, and the different subgroup web-sites in order to achieve a better outreach and communication strategy. | WGCV
CV-3: Workshop on state of the art for pre-flight calibration techniques | Q4 2017 | Hold an open-invitation workshop to discuss and promote best practices on pre-flight and onboard calibration of sensors, initially focusing on optical. | WGCV

## Slide 8
Capacity Building, Data Access, Availability and Quality
CV-9: Radiometric Calibration Network (RADCALNET) | Q4 2017 | Establish an automated network via a multi-agency project, including coordination infrastructure, and land-based test-sites for post-launch traceable calibration of sensor radiometric gain, initially for <50 m resolution sensors. Progress will follow the developed project plan. | WGCV
CV-13: Intercomparison of atmospheric correction models | Q4 2018 | The WGCV task team “Atmospheric correction” will carry out several comparison measures between models and report about their findings including recommendations with respect to EO applications. | WGCV

## Slide 9
Capacity Building, Data Access, Availability and Quality
CV-14: Report on application of approaches for cloud masking | Q4 2018 | The WGCV task team “Cloud masking” will research different cloud masking approaches for different sensors and spectral areas in order to deliver a report about their findings including recommendations for the applications of cloud masking in EO applications. | WGCV
CV-15: L1 top-of-atmosphere interoperability | Q4 2017 | Develop an initial recommendation of a community reference in collaboration with GSICS. | WGCV
CV-16: Report on outcomes from GSICS/CEOS reference Solar Spectrum evaluation | Q2 2018 | Cooperation through a series of Web Meetings to evaluate recent advances to recommend a solar spectra for GSICS and CEOS to ensure interoperability. | WGCV

## Slide 10
Advancement of the CEOS Virtual Constellations
Characterize the Virtual Constellations in the context of both the development of the space segment for GEOSS and of the multitude of outcomes and deliverables that CEOS seeks to provide for GEO and other users and framework
VC-27: Develop a roadmap for the routine production of intercomparable CARD4L | Q4 2018 | Building on agreed specifications of CARD4L products, LSI-VC will develop a roadmap for how interested CEOS Agency missions and programs can start processing land surface imaging data with geometrically and radiometrically intercomparable surface reflectance, surface temperature, and analogous radar products | LSI-VC with WGCV

## Slide 11
Advancement of the CEOS Virtual Constellations
VC-29: Framework for moderate resolution land sensor interoperability | Q2 2018 | Increasing numbers of users are interested in the development of product pipelines that are not completely dependent on the characteristics of a single sensor, when a number of different sensors may be able to provide data that is fit for purpose. Interoperability, however, is challenging to define in a manner that enables such users to move beyond theory and in to practice. The framework to be developed will be generally applicable and address factors including radiometry, geometry, data formats, browse information, metadata, data access, metrics and reporting. | LSI-VC (with WGCV and WGISS)
VC-30: Interoperability case study for Landsat and Sentinel-2 | Q4 2017 | The framework for moderate resolution land sensor interoperability (refer VC-29) will be applied to the Landsat and Sentinel-2 missions. | LSI-VC (with WGCV)

## Slide 12
WGCV Action Item status
Open Action Item (AI) from the last WGCV meetings:
  2 from WGCV-38
  8 from WGCV-39
  3 from WGCV-40
  6 from WGCV-41

## Slide 13
WGCV-38 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-38-02 | IVOS Chair to setup a doodle poll regarding availability of participants for a follow-up telecon to the October 2013 WebEX session with user community on the development of best practices for use of External Solar Irradiance Spectrum | IVOS chair (N.Fox) | New due date (WGCV 39) is End of September 2016 | Change to Closed
WGCV-38-07 | MWSG Chair to provide definition /information of his sub-group to B. Bojkov and A. Burini (ESA) for hosting on cal/val portal | X. Dong | WGCV-39 | Pending completion of WGCV-42-04

## Slide 14
WGCV-39 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-39-02 | Propose methodology for updating LandNet list of approved test sites (both removal of non-active sites and inclusion of new sites) | Thome | IVOS-28 | Pending until end of WGCV-42
WGCV-39-03 | Present proposed method for LandNet site update to WGCV plenary | Fox | WGCV 40 | Pending until end of WGCV-42
WGCV-39-04 | Provide updated information regarding LandNet to the Cal/Val portal | Thome | WGCV 40+ 1 week | Open

## Slide 15
WGCV-39 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-39-08 | Draft GSICS/WGCV collaborations based on WGCV-39 Sub-Group presentations provided to GSICS, WGCV, and Sub-Group chairs for comments | Vice Chair / Chair | July 31, 2015 | Open
A. Von Bargen has provided
a proposed linkage to be
forwarded to GSICS and
WGCV members by Thome

## Slide 16
WGCV-39 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-39-17 | Cloud Masking Task work plan including objectives; schedule; and deliverables | Bojkov (EUMETSAT) | WGCV-42 | Open
WGCV-39-18 | Global DEM Task work plan including objectives; schedule; and deliverables | Muller (UCL) | WGCV-42 | Open
WGCV-39-19 | Add cross-reference on the WGCV web page to GMTED2010 for coarse resolution sensor geometric and radiometric calibration | Muller (UCL) Burini/Bojkov (ESA) | WGCV-42 | Open
WGCV-39-23 | Formulate a draft concept for the use of the Cal/Val portal and CEOS web site by WGCV | Chair and Secretariat in cooperation with ESA | June 15, 2015 | Pending per presentation at WGCV-42

## Slide 17
WGCV-40 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-40-01 | WGCV Chairs will clarify in accordance with the roles and responsibilities in cooperation with OCR-VC and IOCCG [after having received the answer from IOCCG with respect to the IVOS statements] | CEOS WGCV Chair and Vice Chair | WGCV-42 | Open
WGCV-40-02 | An ad-hoc team comprising one member out of the subgroup LPV, IVOS and ACSG and the CEOS WGCV chair shall recap the terminology needed for validation metrics and formulate along the LPV validation metrics a coherent validation metrics for data products applicable in general with the starting point of individual satellite data products. This shall be developed such that the metrics can be extended in a follow-on step to the requirements of time series / climate data records. | CEOS WGCV Chair and LPV, IVOS, AC Subgroup Chairs | WGCV-41 | Open

## Slide 18
WGCV-40 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-40-07 | CEOS WGCV secretariat is drafting a WGCV work plan as outlined. | CEOS WGCV and Secretariat | WGCV-41 | Pendinng

## Slide 19
WGCV-41 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-41-01 | CEOS WGCV Chair will contact WGCV members and subgroup Chairs by email to solicit information regarding on-going and proposed efforts related to cloud masking studies including definitions, requirements, and methods for cloud masking, and points of contact. The deadline for responses will be two months after the email request and responses will be forwarded to the WGCV Cloud Masking Task Group | Chair | 15 October 2016 | Open

## Slide 20
WGCV-41 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-41-02 | CEOS WGCV Chair will contact WGCV members and subgroup Chairs by email to solicit information regarding on-going and proposed efforts related to DEM studies including definitions, requirements, and methods for DEMs, and points of contact. The deadline for responses will be two months after the email request and responses will be forwarded to the WGCV DEM Task Group | Chair | 15 October 2016 | Open

## Slide 21
WGCV-41 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-41-03 | Interoperability action from IVOS recommendations see IVOS talk | Vice-Chair | IVOS 29 | Open
R.2016-1 | IVOS shares a vision on the need to establish a community reference for sensor Level 1 TOA interoperability. It will create an umbrella project (in collaboration with appropriate GSICS sub-groups) and set of related sub-projects/activities to achieve that goal.

## Slide 22
WGCV-41 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-41-04 | All sub-body leads and WGCV members commenting and amending the website concept | All | 15 October 2016 | Closed
WGCV-41-05 | Chair to meet with GSICS-EP vice chair and discuss GSICS workplan in term of collaboration | Chair | End of September 2016 | Open
WGCV-41-06 | Provided draft list of WGCV action in response to Carbon actions | Vice-Chair | 1 December 2016 | Open
WGCV-41-04 addressed via Sept. 15, 2016 email from WGCV Secretariat requesting comments from WGCV membership by Oct. 15