## Slide 1: Action Item Review for WGCV-44
K. Thome
NASA
WGCV Plenary # 44
EUMETSAT, Darmstadt, Germany
August 28-31, 2018

## Slide 2
Day 1 action - DEM Task team update
Actions identified from the discussions
WGCV-44-01
  Survey recent results from Surface Reflectance ARD efforts within LSI-VC to determine current DEMs being used and provide a list of DEMs and their resolutions and uncertainties.
  Stensaas
  WGCV-45

## Slide 3
Day 1 action - DEM Task team update
Actions identified from the discussions
WGCV-44-02
  Draft an approach that could quantify the geometric and radiometric uncertainties from DEMs of varying spatial postings and vertical resolutions.
  Thome
  WGCV-45

## Slide 4
Day 1 action - GHG validation
Actions identified from the discussions
WGCV-44-03
  ACSG Chair to provide a proposed reorganized structure to ACSG to accommodate the validation of GHGs as part of the subgroup
  ACSG Chair
  Draft provided before close of WGCV-44 with reorganized structure provided prior to SIT-33

## Slide 5
Day 1 action - Landnet and test site updates
Actions identified from the discussions
WGCV-44-04
  A small group of WGCV membership (3 to 5) to be organized to propose a labeling and web hierarchy for WGCV test sites and provide list to Cal/Val portal and for presentation at WGCV-45.
  Thome
  WGCV-45

## Slide 6
Day 1 action - Landnet and test site updates
Actions identified from the discussions
WGCV-44-06
  A draft web hierarchy for presenting WGCV cal/val test sites on the cal/val portal will be provided to the cal/val portal administrator for inclusion on the portal and evaluation by the WGCV membership.
  Thome and LPV Sec.
  Nov. 30, 2018

## Slide 7
Terminology communication
Actions identified from the discussions
WGCV-44-05
  A small subset of selected terms from the IVOS vocabulary/thesaurus project will be provided placed on the WGCV web site for comment and editing by WGCV membership
  IVOS Chair
  WGCV-45

## Slide 8
Day 2 Actions
CARD4L evaluation process
WGCV-44-07
  An initial draft of a CARD4L peer review process will be provided to LSI-VC that clarifies the term “peer review” and makes clear that the process is for evaluation and approval of CARD4L products and does not carry WGCV’s (or its subgroups’) endorsement of the product or their validation but rather that the products meet the CARD4L PFS
  Thome
  Sept. 5, 2018

## Slide 9
CARD4L evaluation process
WGCV-44-08
  A WGCV POC for the CARD4L PFS Product Alignment Assessment process will be identified and provided to LSI-VC
  Thome
  Sept. 12, 2018
  POC is Medhavy Thankappan
  Action is completed

## Slide 10
CARD4L evaluation process
WGCV-44-09
WGCV shall provide LSI-VC and the CEOS CEO with a two-page description of WGCV’s willingness to assist in completing CARD4L Product Alignment Assessments, describe what the assistance would entail, how it interact with LSI in the PAA process, and identify any necessary POCs
Thome
Sept. 12, 2018

## Slide 11
Day 2 Actions – CARD4L evaluation process
WGCV-44-13
  WGCV membership to provide comment on the current CARD4L product family specification. Comments will include suggested edits/modifications on the product family specifications and will be provided to WGCV’s LSI-VC point of contact.
  Cal/Val Portal curator
  Jan. 01, 2019

## Slide 12
Day 3 Actions – Cal/Val Portal
WGCV-44-10
  Access to the redesigned cal/val portal site will be provided to the WGCV membership for a comment period dating from the end of WGCV-44 to March 31, 2018
  Thome/Thankappan
  Sept. 01, 2018

## Slide 13
Day 3 Actions – Cal/Val Portal
WGCV-44-11
  WGCV members to be contacted to provide inputs and review of updated sections of the cal/val portal with inputs due two months after request
  Cal/Val Portal curator
  Requests from curator provided at least two months prior to WGCV-45

## Slide 14
Day 3 Actions – Cal/Val Portal
WGCV-44-12
  WGCV members to be contacted to provide content to updated sections of the cal/val portal with progress assessed during a dedicated cal/val portal status telecon
  Cal/Val Portal curator
  Telecon to take place prior to the end of 2018

## Slide 15
WGCV Action Item status
Open Action Item (AI) from the last WGCV meetings:
  0 from WGCV-38
  3 from WGCV-39
  3 from WGCV-40
  2 from WGCV-41
  11 from WGCV-42

## Slide 16
WGCV-38 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-38-07 | MWSG Chair to provide definition /information of his sub-group to B. Bojkov and A. Burini (ESA) for hosting on cal/val portal | X. Dong | WGCV-39 | Closed based on inputs from X. Dong to WGCV Sec.

## Slide 17
WGCV-39 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-39-02 | Propose methodology for updating LandNet list of approved test sites (both removal of non-active sites and inclusion of new sites) | Thome | IVOS-28 | CLOSED through RadCalNet Admission Panel
WGCV-39-03 | Present proposed method for LandNet site update to WGCV plenary | Fox | WGCV 40 | CLOSED through RadCalNet Admission Panel
WGCV-39-04 | Provide updated information regarding LandNet to the Cal/Val portal | Thome | WGCV 40+ 1 week | Closed through presentation at WGCV-44

## Slide 18
WGCV-39 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-39-08 | Draft GSICS/WGCV collaborations based on WGCV-39 Sub-Group presentations provided to GSICS, WGCV, and Sub-Group chairs for comments | Vice Chair / Chair | July 31, 2015 | Closed through presentation at WGCV-44
A. Von Bargen has provided
a proposed linkage to be
forwarded to GSICS and
WGCV members by Thome

## Slide 19
WGCV-39 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-39-17 | Cloud Masking Task work plan including objectives; schedule; and deliverables | Bojkov (EUMETSAT) | WGCV-42 | pending WGCV-44 discussion
WGCV-39-18 | Global DEM Task work plan including objectives; schedule; and deliverables | Muller (UCL) Thome | WGCV-42 | pending WGCV-44 discussion
WGCV-39-19 | Add cross-reference on the WGCV web page to GMTED2010 for coarse resolution sensor geometric and radiometric calibration | Muller (UCL) Burini/Bojkov (ESA) | WGCV-42 | Addressed through presentation at WGCV-44

## Slide 20
WGCV-40 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-40-01 | WGCV Chairs will clarify in accordance with the roles and responsibilities in cooperation with OCR-VC and IOCCG [after having received the answer from IOCCG with respect to the IVOS statements] | CEOS WGCV Chair and Vice Chair | WGCV-42 | WGCV and IVOS chairs to discuss possible collaboration with OCR-VC in preparation for WGCV-44

## Slide 21
WGCV-40 Action Item Status
Addressing this action is taking place through numerous activities related to WGISS/WGCV work, ARDs, LPV/IVOS supersite, web site updates
How best to formalize these activities?
# | Action Item | Lead | Due Date | Status
WGCV-40-02 | An ad-hoc team comprising one member out of the subgroup LPV, IVOS and ACSG and the CEOS WGCV chair shall recap the terminology needed for validation metrics and formulate along the LPV validation metrics a coherent validation metrics for data products applicable in general with the starting point of individual satellite data products. This shall be developed such that the metrics can be extended in a follow-on step to the requirements of time series / climate data records. | CEOS WGCV Chair and LPV, IVOS, AC Subgroup Chairs | WGCV-41 | Open

## Slide 22
WGCV-40 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-40-07 | CEOS WGCV secretariat is drafting a WGCV work plan as outlined. | CEOS WGCV and Secretariat | WGCV-41 | Pendinng input from Thome

## Slide 23
WGCV-41 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-41-01 | CEOS WGCV Chair will contact WGCV members and subgroup Chairs by email to solicit information regarding on-going and proposed efforts related to cloud masking studies including definitions, requirements, and methods for cloud masking, and points of contact. The deadline for responses will be two months after the email request and responses will be forwarded to the WGCV Cloud Masking Task Group | Chair | 15 October 2016 | Open
Topic was discussed during multiple WGCV telecons and at WGCV-43 and agreed to formulate a similar group as ACIX to start the cloud-mask assessment
Can CMIX be considered to satisfy this action?

## Slide 24
WGCV-41 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-41-02 | CEOS WGCV Chair will contact WGCV members and subgroup Chairs by email to solicit information regarding on-going and proposed efforts related to DEM studies including definitions, requirements, and methods for DEMs, and points of contact. The deadline for responses will be two months after the email request and responses will be forwarded to the WGCV DEM Task Group | Chair | 15 October 2016 | Will be closed through WGCV-42-11
Addressed at WGCV-44
Agreed on the importance of DEMs to data product quality, interoperability, and CARD4L
No clear path forward amongst WGCV agencies

## Slide 25
# | Action Item | Lead | Due Date | Status
WGCV-42-01 | WGCV Chair (Thome) to work with MRI Leads (Fosnight, Ong, Moreno) to develop clearer guidance for WGCV’s effort in support of MRI | Thome |  | Open
WGCV-42-02 | P. Henry to supply WGCV with background description of SPOT Heritage efforts for orthorectified TOA data to Sentinel 2 grid | Henry |  | Open
WGCV-42 Action Item Status

## Slide 26
# | Action Item | Lead | Due Date | Status
WGCV-42-03 | Feedback from WGCV members regarding methods for producing surface reflectance prior to 2000 | Vice-Chair |  | Open
WGCV- 42-04 | Sub-bodies chairs to provide information to WGCV Secretariat regarding their sub-group’s mission, objectives, membership, and brief overview about the activities. Information will be implemented for each sub-bodies web appearance on the updated WGCV web portal sites within the WGCV web concept 2017 | sub-bodies chairs ex LPV & SAR | September 30, 2017 | Open
WGCV-42 Action Item Status

## Slide 27
# | Action Item | Lead | Due Date | Status
WGCV-42-05 | A list of MTF sites will be submitted to the newly-formed RadCalNet Admission Panel that also serves as approval process for Landnet-related test site approval | IVOS Chair | October 31, 2017 | MTF site list is being provided by F. Viallefont to cal/val portal administrator
WGCV- 42-06 | WGCV Chair will request RadCalNet Admission Panel to propose a method for providing MTF estimation methodologies to the community | Chair | October 31, 2017 | Request sent to M. Bouvet of RadCalNet
WGCV-42-07 | RadCalNet Admission Panel Terms of Reference distributed to WGCV membership for approval | Chair | May 31, 2017 | Panel formed based on WGCV-41 and WGCV-42 presentations. TORs under development
WGCV-42 Action Item Status

## Slide 28
# | Action Item | Lead | Due Date | Status
WGCV- 42-08 | WGCV informed of RadCalNet Admission panel membership | Chair, IVOS Chair | July 31, 2017 | Closed based on WGCV-43 presentation
WGCV- 42-09 | Distribute to membership the WGCV-Carbon Action items assigned during WGCV-42 for completion by WGCV-43 | Chair | June 7, 2017 | Carbon actions covered during WGCV Action Items telecons June/July 2018
WGCV-42-10 | Distribute to membership the WGCV-CA longer term items for comment | Chair | June 14, 2017 | Carbon actions covered during WGCV Action Items telecons June/July 2018
WGCV-42-11 | Proposed approach to address DEM Task Group goals | Chair | WGCV-43 | Addressed in WGCV-44 presentation
WGCV-42 Action Item Status

## Slide 29
WGCV-43 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-43-02 | Telecon between WGCV topic leads from WGISS/WGCV Joint session at WGCV-43 and WGISS topic leads to finalize actions, outcomes from joint meeting and possible collaborations with SST-VC and LSI-VC | Thome, Ong, Fox, Thankappan, Stensaas | June 30, 2018 | Closed
WGCV-43-03 | Develop set of “charts” clearly describing three WGCV collaborative activities with other CEOS VCs or WGs that becomes a template for an updateable outreach activity for the WGCV web site | Thome, Fox, Thankappan | July 14, 2018 | Update received from N. Fox on July 31
WGCV-43-04 | Incorporate results of WGCV-43-03 into the WGCV web site | WGCV Secretariat | 14 August 2018 | 

## Slide 30
WGCV-43 Action Item Status
# | Action Item | Lead | Due Date | Status
 | Definitions of validation Supersites across WGCV subgroups need to be defined in a consistent fashion to allow ease of communication through the WGCV website | LPV and IVOS chair | WGCV-44 | Closed via email communications between IVOS and LPV
WGCV-43-06 | Definitions of validation Supersites across WGCV subgroups need to be defined in a consistent fashion to allow ease of communication through the WGCV website | LPV and IVOS chair | WGCV-44 | Dialog started as result of acition items telecon

## Slide 31
WGCV-43 Action Item Status
# | Action Item | Lead | Due Date | Status
WGCV-43-08 | WGCV ACIX report to be submitted to WGCV for approval to be forwarded to WGCV Secretartiat for inclusion on the WGCV website | ACIX report leads | Aug. 01, 2017 | Report submitted to WGCV
WGCV-43-10 | Prepare a study task plan broadly describing WGCV activities in response to characterizing the assessment of CARD4L parameters to be distributed to WGCV members for comment | M. Thankappan, K. Thome | 31 May 2018 | Open