## Slide 1: WGCV-52 Decisions and Actions Overview
Matt Steventon
Agenda Item #1.3
WGCV-53, Córdoba, Argentina
5th - 8th March 2024

## Slide 2: Overview of Decisions at WGCV-52
Pre-Flight Calibration Workshop: Workshop has been scheduled for 19-22 November 2024, at ESA-ESTEC in Noordwijk, the Netherlands.
Assigned some responsibilities for the CEOS Interoperability Framework
SARCalNet: Documents to be reviewed and potentially endorsed by WGCV for increased visibility. Progress on the documents will be discussed during the SAR Subgroup Report at WGCV-53
Alternate CEOS-ARD PoC Appointment: Clement Albinet appointed as ESA's alternate WGCV Point of Contact for CEOS-ARD self-assessment peer reviews.
Hyperspectral Resources Publication: Summary document published on the WGCV cal/val portal: https://calvalportal.ceos.org/web/guest/hyperspectral-calval-resources
SITSat Task Team Terms of Reference: Officially endorsed by the WGCV. The Task team has been formed with a total of 19 members. Nigel Fox and Yolanda Shea are the coordinators.

## Slide 3: Overview of Actions Recorded at WGCV-52
Total action items recorded | 41
Total actions completed/closed | 35
Outstanding actions | 6
Full actions and decisions record for reference: https://docs.google.com/document/d/11cKfYJ2ooZinbONj7PxhDM3D0TjO_sJm/edit?usp=sharing&ouid=117023330514006103074&rtpof=true&sd=true

## Slide 4: Some Action Follow-up
Pre-Flight Calibration Workshop organisation
The organising committee is composed of Jean-Marc Laherrere (CNES), Nigel Fox (UKSA), Mounir Lekouara (EUMETSAT), Xiangqian Wu (NOAA), Albrecht von Bargen (DLR), Xiaoxiong Xiong (NASA) and Philippe Goryl (ESA). Monthly meetings are ongoing for the workshop planning and organisation.
SITSat Task Team
The task team was formed with a total of 19 members from different space agencies involved in SITSats. Includes representation of GSICS, ESA, UKSA, NASA, China, GA.
CEOS-FRM Assessment Framework
Reviewed by the community and web portal has been shared with WGCV. Expect more details and some preliminary assessment results to be presented this week.
TMSG Co-Chair
WGCV Chair distributed a call for nominations. Although the action is marked as complete, the position remains open.
New Space
Provided various cal/val inputs to the New Space Task Team white paper, incl. on geometric and radiometric match up databases that were also covered in subgroup meetings - to be covered in subgroup reports

## Slide 5: Follow up/Achievements to Actions
Ensure NDACC, TCCON and COCCON references are included in the CEOS Work Plan 2024-2026 and in descriptions of CEOS GHG related activities.
  It is formally covered in the GHG Roadmap, Annex C but WGCV should keep monitoring the action through GHG Task Team.
  Also raised at CEOS Plenary for leadership awareness of the need for support to the GHG networks: NDACC/FTIR, TCCON, and COCCON networks.
CEOS Principals have directed AC-VC to define an implementation roadmap building on the ‘Monitoring Surface PM2.5’ white paper recommendations. The recommendations of relevance for cal/val are 4, 6, 14, 15, and 16.
  J-C Lambert discussed with Shobha and Ben, and agreed to schedule a meeting at AC-VC-19/ACSG to discuss the way forward to an appropriate Cal/Val of the PM2.5 constellation

## Slide 6: Open Actions
WGCV-52-ACT-09
WGCV-52-ACT-09: Manik Bali and Nigel Fox, Philippe Goryl, Paolo Castracane, Larry Flynn, to organise a presentation at next GSICS in March 2024 on SITSat Task Team.
WGCV-52-ACT-14: MSSG Chair to share a call for participation in the task teams.
WGCV-52-ACT-25: Medhavy Thankappan to coordinate an update of the 1-pager on Surface Reflectance Equivalency/Consistency to reflect feedback and circulate to the WGCV team for information.
Updates on remaining three open WGCV-52 actions will be covered in the respective WGCV-53 agenda items

## Slide 7: Thank You!