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WGCV-56 Actions & Decisions
Actions
	WGCV-56-01
	Paolo to work with subgroup chairs to communicate activities to be shared on the Cal/Val Portal at https://calvalportal.ceos.org/wgcv, including an IVOS database on radiometric calibration capabilities and the new MSSG GNSS-R Task Team (once established).
	WGCV-57

	WGCV-56-02
	WGCV Members and Agencies interested in joining the proposed GNSS-R Cal/Val Task Team to contact the MSSG Chair, Xiaolong Dong.
	WGCV-57

	WGCV-56-03
	Dirk and Fabrizio to explore connections between Level 3 SAR product validation and the LPV Subgroup Aboveground Biomass Focus Area.
	WGCV-57

	WGCV-56-04
	WGCV Subgroup Chairs to convene a meeting to discuss a consistent definition for ‘Super site(s)’ within WGCV.
	WGCV-57

	WGCV-56-05
	Valentina to propose a definition for a ‘Cal/Val Park.’
	WGCV-57

	WGCV-56-06
	Medhavy to propose a mechanism for subgroups to table WGCV-level endorsements.
	WGCV-57

	WGCV-56-07
	SARCalNet leads to formally propose the endorsement of new SARCalNet sites to WGCV Members.
	Next SARCalNet site approval

	 WGCV-56-08
	WGCV Members to review the Golmud RadCalNet submission.
	COMPLETE

	WGCV-56-09
	FRMsat Task Team to develop a baseline public website and a clear definition of what constitutes an FRMsat with minimal requirements needed to evidence their status.
	Q2 2026

	WGCV-56-10
	Nigel and Norvik to develop the executive summary from the Pre-flight Workshop guidelines, and reconvene a writing team to draft the pre-flight guidelines document.
	WGCV-57

	WGCV-56-11
	WGCV Members to hold a follow-up discussion to consolidate initiatives to include under the Quality Pillar of the 2026-2031 CEOS-ARD Strategy
	Q2 2026

	WGCV-56-12
	Paolo to redirect the Cal/Val Portal Terms and Definitions Wiki to the CEOS EO Glossary.
	WGCV-57

	WGCV-56-13
	WGCV leads to coordinate the collection of case studies from WGCV Member agencies highlighting the impact of providing uncertainty information with satellite data products.
	Initial poll by next WGCV Telecon







Decisions
	Decision 01
	Following a two week review opportunity from WGCV Members, the Golmud RadCalNet site was endorsed by WGCV Members.

	Decision 02
	Agreed to change the SITSat concept and WGCV task team to ‘FRMsat.’

	Decision 03
	WGCV-57 will be hosted by GISTDA in Thailand, in January/February 2027
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