WGCV-56 Actions & Decisions

Actions

| WGCV-56-01 | Paolo to work with subgroup chairs to communicate activities to be shared on the Cal/Val Portal at https://calvalportal.ceos.org/wgcv, including an IVOS database on radiometric calibration capabilities and the new MSSG GNSS-R Task Team (once established). | WGCV-57 |
| --- | --- | --- |
| WGCV-56-02 | WGCV Members and Agencies interested in joining the proposed GNSS-R Cal/Val Task Team to contact the MSSG Chair, Xiaolong Dong. | WGCV-57 |
| WGCV-56-03 | Dirk and Fabrizio to explore connections between Level 3 SAR product validation and the LPV Subgroup Aboveground Biomass Focus Area. | WGCV-57 |
| WGCV-56-04 | WGCV Subgroup Chairs to convene a meeting to discuss a consistent definition for ‘Super site(s)’ within WGCV. | WGCV-57 |
| WGCV-56-05 | Valentina to propose a definition for a ‘Cal/Val Park.’ | WGCV-57 |
| WGCV-56-06 | Medhavy to propose a mechanism for subgroups to table WGCV-level endorsements. | WGCV-57 |
| WGCV-56-07 | SARCalNet leads to formally propose the endorsement of new SARCalNet sites to WGCV Members. | Next SARCalNet site approval |
| WGCV-56-08 | WGCV Members to review the Golmud RadCalNet submission. | COMPLETE |
| WGCV-56-09 | FRMsat Task Team to develop a baseline public website and a clear definition of what constitutes an FRMsat with minimal requirements needed to evidence their status. | Q2 2026 |
| WGCV-56-10 | Nigel and Norvik to develop the executive summary from the Pre-flight Workshop guidelines, and reconvene a writing team to draft the pre-flight guidelines document. | WGCV-57 |
| WGCV-56-11 | WGCV Members to hold a follow-up discussion to consolidate initiatives to include under the Quality Pillar of the 2026-2031 CEOS-ARD Strategy | Q2 2026 |
| WGCV-56-12 | Paolo to redirect the Cal/Val Portal Terms and Definitions Wiki to the CEOS EO Glossary. | WGCV-57 |
| WGCV-56-13 | WGCV leads to coordinate the collection of case studies from WGCV Member agencies highlighting the impact of providing uncertainty information with satellite data products. | Initial poll by next WGCV Telecon |

Decisions

| Decision 01 | Following a two week review opportunity from WGCV Members, the Golmud RadCalNet site was endorsed by WGCV Members. |
| --- | --- |
| Decision 02 | Agreed to change the SITSat concept and WGCV task team to ‘FRMsat.’ |
| Decision 03 | WGCV-57 will be hosted by GISTDA in Thailand, in January/February 2027 |